## Slide 1
August 24-26, 2010
1
Program Management
Michael S. Zisman
Center for Beam Physics
Accelerator & Fusion Research Division
Lawrence Berkeley National Laboratory
Muon Accelerator Program Review-Fermilab
August 24, 2010

## Slide 2: Outline
August 24-26, 2010
2
Introduction
Organization
  Organizing principles
  Organization charts
  Ingredients
Responsibilities
Oversight
Approach to down-selection
Summary

## Slide 3: Introduction
August 24-26, 2010
3
DOE requested Fermilab to set up merged NFMCC+MCTF organization in October 2009
  MAP is the result of that process
Goal is to execute multi-year R&D program to
  complete Design Feasibility Report for MC
  participate in IDS-NF effort toward NF RDR
  carry out supporting technology R&D
  participate in system tests of 4D and 6D cooling
    MICE and 6D “bench test” (no beam)
Written Program Management Plan available for sign-off by appropriate managers

## Slide 4: Organizing Principles
August 24-26, 2010
4
Create organization that delivers
  a coherent, national R&D program
  a multi-institutional program (Labs, Universities)
  a streamlined structure with clear reporting lines
Key principles
  Fermilab provides overall management
  collaborative effort integrating NFMCC and MCTF
  maintains existing NFMCC commitments
  led by Program Director who controls funding
  adequate oversight (MCOG, MUTAC, PMG, DOE)
    MAP Program Manager at DOE will be selected

## Slide 5: MAP Upper Level Organization
August 24-26, 2010
5
Organization in place and functioning
  Level 0 and Level 1 names interim appointments
Level 0
Level 1

## Slide 6: MAP Level 2 Organization
August 24-26, 2010
6
Level 2 organization in place and functioning
  L2 leaders chosen by L1 leaders
    approved by Program Co-Directors
Level 1
Level 2

## Slide 7: Organization Ingredients
August 24-26, 2010
7
Co-Directors (L0) appointed by Pier Oddone
Level 1 organization comprises three groups:
  design & simulations (R. Fernow, BNL)
  technology development (A. Bross, FNAL)
  system tests (D. Kaplan, IIT)
Institutional Board (IB)
  chaired by D. Hartill (Cornell)
Technical Board
  chaired by Program Co-Directors
Management Council
  chaired by Program Co-Directors

## Slide 8: Organizational Responsibilities (1)
August 24-26, 2010
8
Program Director
  responsible for technical, policy, funding decisions
    controls allocation of funds to participating institutions
  maintains and updates multi-year R&D plan
    defines goals and objectives, required resources, and program responsibilities
    leads organization to carry it out
    makes final decisions on technology choices (“down-selection”)
  provides periodic reports to Fermilab Director and OHEP
  serves as MAP “Complaint Department” 

## Slide 9: Organizational Responsibilities (2)
August 24-26, 2010
9
Level 1 leaders
  coordinate tasks in each technical area
    D&S produces work for MC-DFS and IDS-NF RDR
      includes MDI responsibility and support for 6D cooling test
    TD demonstrates feasibility and cost range of components for MC and NF designs
    ST coordinates system tests to demonstrate feasibility and cost of MC and NF cooling systems
  develop organization to carry out tasks
    try to reflect MAP population in making assignments
  develop and maintain plan to carry out tasks
    including milestones and deliverables
  participate in preparations for MAP reviews

## Slide 10: Organizational Responsibilities (3)
August 24-26, 2010
10
Technical Board
  comprises Level 1 leaders plus other members designated by Program Director
    interim TB taken over from existing NFMCC TB
  assists Program Director in assessing technical plans and budgets
    reviews and assesses proposals from new institutions requesting MAP funding
      such requests will compete for available “reserve” funds
    gives advice on
      required support, choice of technical options, changes of direction of R&D efforts
  meets as requested by Program Director

## Slide 11: Organizational Responsibilities (4)
Management Council
  comprises Level 1 leaders + other MAP members designated by Program Director
    includes representative from Physics and Detector study
  advises Program Director on operational issues
    progress toward milestones, priorities and resource allocations, issues that cross Level 1 boundaries, weekly meeting agendas, items for attention of TB or IB
  maintains parameter sets and advises on need for updates

## Slide 12: Organizational Responsibilities (5)
Program Management Office
  comprises Fermilab staff to provide support for MAP administrative and organizational tasks
    budget monitoring and planning (across institutions)
    web site development
    development and maintenance of documents database
  collects and maintains MAP financial records from all participating institutions
    also progress toward milestones
  helps prepare progress reports as required by Fermilab Director and/or DOE-OHEP

## Slide 13: Organizational Responsibilities (6)
Institutional Board
  comprises members designated by each institution as policy representative
    chair chosen by IB membership, in consultation with Program Director
  members serve (individually) as institutional contact
    responsible for negotiating milestones and deliverables
  advises Map Director on policy matters
    defines MAP membership guidelines and presentation and publication policies; raises policy matters to MAP Director; maintains publication information; considers outreach aspects

## Slide 14: Oversight (1)
August 24-26, 2010
14
Oversight comes from
  Fermilab Director
  MCOG, with assistance from MUTAC
  Program Management Group (PMG)
  DOE Program Manager
Muon Collider Oversight Group (MCOG)
  members at directorate level (S. Vigdor)
    expanded membership cf. NFMCC version
  advised by MUTAC (international)
    currently chaired by D. Rubin (Cornell)
    meets annually to assess program

## Slide 15: Oversight (2)
Program Management Group
  comprises resource managers from primary MAP institutions
    will resolve resource issues as they arise
      resource-loaded schedule and WBS are primary tools to assess ongoing needs and impact of program changes
    fosters inter-institutional communication
  monitors progress of program
    definition of goals and strategic approach (evolutionary)
    progress against plan (technical and resource utilization)
      resource and schedule implications of configuration change actions
    major procurements (ensure timely execution)
    cost accounting

## Slide 16: MAP Board Memberships
August 24-26, 2010
16
Institutional Board
  ANL: Harry Weerts
  BNL: Ilan Ben-Zvi
  FNAL: Vladimir Shiltsev
  Jlab: Andrew Hutton
  LBNL: Steve Gourlay
  ORNL: Van Graves
  SLAC: Tor Raubenheimer
  Cornell: Don Hartill (Chair)
  IIT: Dan Kaplan (Secretary)
  Princeton: Kirk McDonald
  UCB: Jonathan Wurtele
  UCLA: David Cline
  UCR: Gail Hanson
  U-Miss: Don Summers
Technical Board
A. Bross, NFMCC Co-Spokesperson
R. Fernow
S. Geer, Co-Chair
M. Green
D. Hartill
D. Kaplan
H. Kirk, NFMCC Co-Spokesperson
K. McDonald
J. Norem
R. Rimmer
M. Zisman, Co-Chair

## Slide 17: Oversight Board Memberships
August 24-26, 2010
17
MCOG
S. Vigdor, BNL
S. Holmes*, Fermilab
J. Siegrist, LBNL
D. MacFarlane, SLAC
tbd, University member
*to be replaced by
S. Henderson
MUTAC
John Byrd, LBNL
David Finley, FNAL
Vladimir Litvinenko, BNL
Peter McIntosh, Daresbury Lab
Lia Merminga, TRIUMF
David Rubin (Chair), Cornell
Michael Shaevitz, Columbia
tbd, SLAC
Thomas Roser, BNL
Susan Smith, Daresbury Lab
Mike Syphers, Fermilab
Frank Zimmermann, CERN

## Slide 18: Down-selection Process (1)
Choosing among technical alternatives not easy
  MAP approach: specify “initial design configuration”
    recognize that ideas will change
      provide formal mechanism for this to happen
  in a few cases, initial design configuration not yet specified
    e.g., RF technology or 6D cooling
  we have specified procedure to make decision on initial design configuration (or change it later)
    responsibility for down-selection rests with MAP Director
      aided by Level 1 leaders

## Slide 19: Down-selection Process (2)
Procedural steps
  in consultation with Mgmt Council, Level 1 leader defines set of technical criteria to judge against
  after MAP Director’s approval, criteria made available to proponents and all MAP members
  MAP Director will appoint review group to evaluate alternatives and make recommendation
  MAP Director makes final decision on choice
  decision communicated formally to MCOG
    MCOG can request external review, e.g. MUTAC, if desired

## Slide 20: Summary
August 24-26, 2010
20
MAP organization is in place and functioning
  a natural evolution of our NFMCC+MCTF heritage
    multi-institutional to reflect MAP population
    NSF has involvement via IB and MUTAC
Responsibilities defined for upper-level leaders
  clear reporting lines defined
  procedure for down-selection specified
Strong oversight mechanisms in place
  involvement of resource managers at MAP institutions will be a key to our success

## Slide 21: Backups

## Slide 22: Management Tools (1)
Budget planning and scheduling will be managed primarily at Level 2
  lower levels used where needed to collect institutional information
Primary tool is Primavera
  a DOE-vetted tool for this purpose
Excel used as input-output interface for collecting information from individual institutions
  option exists to use MS Project for dealing with schedule and resource information transfer

## Slide 23: Management Tools (2)
Capabilities exist to create
  WBS dictionary
  milestone schedule
  milestone dictionary
  resource-loaded schedule and funding profile

## Slide 24: Management Tools (3)
Example output (no information content)