## Slide 1: Executive Session Director’s Review of the IARC Office Technical & Education (OTE) Building Project
October 13, 2010
Bob Kephart/Dean Hoffer

## Slide 2: Outline for Exec Session
IARC
Review Charge
Review Agenda
Reporting Structure
Reviewer Assignments
Discussion

## Slide 3: Illinois Accelerator Research Center IARC: Primary Goals
Basic goal is to make Fermilab and Northern Illinois a world class center for accelerator development and to initiate/promote/support related industry in Illinois.
IARC is jointly supported by the State of Illinois (DCEO grant) and the U.S. DOE, office of HEP
IARC will provide infrastructure, office space, and support facilities that will increase the probability that new accelerators like Project X and ILC are sited at Fermilab and allow industry to more easily work with us.
IARC will support training of scientists and engineers in accelerator physics and related technology via work with local universities.

## Slide 4: IARC: Secondary Goals
Office space for FNAL accelerator staff
Infrastructure to support construction of Project X, incl specialized infra for a CW linac
Additional lab conference rooms
Public Outreach: Green building; prominent; visually appealing
Consolidate central FNAL campus

## Slide 5: Charge
Purpose of the Review
A Conceptual Design Report exists for the state funded Office, Technical, and Education (OTE) building that forms part of the larger “Industrial Areas Upgrade” Program. The OTE building will be built as a “work for others’ task by FNAL and is a key part of the physical plant of the planned Illinois Accelerator Research Center. Plans are in place to move to an engineering design of the building leading to a request for proposal issued for the construction of the OTE building.
The FNAL Directorate seeks advice on the proposed OTE plan. In performing the general assessment of the projects readiness to move to the next phase, the committee should respond to the following questions:
Does the Project Plan for the OTE exist and is it adequate for the management of the project?
Is a Project management team in place and adequate?

## Slide 6: Charge
The OTE project team envisions engaging a new large Architectural and Engineering firm to provide detailed Engineering Design of the OTE building. Is a plan in place to insure continuity from the Ross Barney Associates (RBA) provided CDR to the engineered building design and construction? Is the project ready to proceed to is issue a purchase order for the engineering design work?
Is there a cost estimate for the OTE construction and is sound for this stage of design? Is there an adequate plan for verification of this estimate?
Is there a project schedule that is appropriately structured with milestones to monitor progress and is the schedule duration appropriate for this stage of the project?
Is there a plan in place for technical and financial reporting to the state?

## Slide 7: Charge
Have the risks associated with the OTE building construction (technical, financial, and schedule) and operations been identified? Is there a reasonable plan to mitigate these risks?
Is a scheme in place for contingency management that will deliver a “finished” building with the “most bricks and mortar” with State funds ($ 20 M) + DOE provided “backstop” funds ($ 2 M).
Is there a plan for change control and contingency management?
Have the CDF and accelerator operations issues associated with both the construction of OTE building been identified? Are the technical requirements understood? Are there plans to mitigate these risks?

## Slide 8: Charge
Have issues related to the eventual D&D of the CDF experiment and refurbishment of the CDF assembly building been included in planning the OTE construction?
Are plans for managing ES&H and QC/QA for the OTE construction in place and adequate?
Is the laboratory’s plan for project over sight via a Project Management group meeting monthly adequate. Is the proposed membership appropriate and complete?
Please comment on any other issues the committee feels are relevant.

## Slide 9: Charge (continued)

## Slide 10: Agenda

## Slide 11: Reviewer Assignments

## Slide 12: Reviewer Assignments (continued)

## Slide 13: Reporting Structure
Section 2 of the report is to be document as findings, comments, and recommendations
Answers to the Charge Questions are normally short, from a sentence to a short paragraph.
The closeout presentation will be the final report.

## Slide 14: Findings, Comments, and Recommendations
Findings
Comments
Recommendations
Findings are statements of fact that summarize noteworthy information presented during the review.
Comments are judgment statements about the facts presented during the review. The reviewers' comments are based on their experiences and expertise.
The comments are to be evaluated by the project team and actions taken as deemed appropriate.
Recommendations are statements of actions that should be addressed by the project team.
A response to the recommendation is expected and that the actions taken would be reported on during future reviews.

## Slide 15: Reviewer Write-ups
Write-up template is posted on Director’s Review Webpage. http://www.fnal.gov/directorate/OPMO/Projectsns/IARC/DirRev/2010/10_13/review.htm
Write-ups are to be sent to Terry Erickson at terickson@fnal.gov no later than1:00 PM.
The Closeout presentation is the final report.

## Slide 16: Discussion
Questions and Answers