## Slide 1: MQXFA1 Schedule
Helene Felice
D. Cheng, K. Hanzel, E. Anderssen

## Slide 2: Overview

## Slide 3: Drawings and Procurement
Parts Drawings
Sequence based on assembly priorities and concept finalization timeline
Concept finalization
MQXFA1
Structure Procurement
Tooling procurement
Structure components at LBNL: april 2016
+ Tooling drawings

## Slide 4: Coil prep and assembly
Instrumentation
Mechanical Model
Summer 2016
No cool-down!
Yoke shell subassembly
June 2016
4 coils at LBNL by early August 2016
Coil preparation
Ready 09/2016
Magnet assembly
Sept 2016-Feb 2017
Magnet at BNL: 03/2017