## Slide 1: LARP Magnet Incident Investigation Plan
July 29, 2015
Patricia Thomas and Marshall Granados

## Slide 2: LBNL has a formal Issues Management Structure
University of California
LBNL Office of Institutional Integrity and Assurance
Office of Contractor Assurance
Division Directors

## Slide 3: ATAP Division Director has initiated an Incident Investigation
Personnel involved in the incident performed initial fact finding
Preliminary facts were reported to ATAP/Engineering management
ATAP Division Director has requested an Incident Investigation
ATAP and Engineering Division Safety Coordinators have met with LBNL Issues Management Program Manager to begin planning the investigation
  Severity and Risk analysis performed
  Causal Analysis method recommended
  Causal Analysis team is being formed

## Slide 4: LBNL Principles for Incident Analysis
We do not seek to blame individuals
We look beyond the individual’s actions to understand underlying organizational issues
We seek to learn from both positive and negative actions
We will share what we learn so that others can benefit
Collaborative, analytical approach we use in our science
Supported by senior management and timely
Results will be openly made available to Lab community and to the LARP, HiLumi collaboration

## Slide 5: LBNL has a formal Causal Analysis Process
Requirements defined in:
  LBNL/PUB-5519-1 Issues Management Program Manual
  LBNL/PUB-5519-2 Causal Analysis Program Manual
Causal Analysis elements:
  Determining level of analysis
  Selecting team members
  Performing the Causal Analysis
  Developing Corrective Actions
  Documenting, reporting, and tracking progress

## Slide 6: LBNL uses a graded approach to Cause Analysis
Severity and Risk are analyzed using Guidelines to consider severity of impacts and likelihood of occurrence
LARP incident has been rated moderate severity/ medium risk
Apparent Cause Analysis process is recommended
  Apparent cause: Dominant reasonable cause of an incident/finding that management has the control to fix through effective corrective actions
Apparent Cause Analysis is a straightforward/basic approach:
  Examine the facts
  Determine the most probable causes
Apparent Cause Analysis elements:
  Data collection and fact-finding
  Factual accuracy review
  Causal analysis
  Corrective Action development

## Slide 7: Apparent Cause Analysis Team is being formed
Team Lead
  Represents Division who owns the incident (ATAP)
  ATAP Division Safety Coordinator => Patricia Thomas
Lead Causal Analyst
  Trained in causal analysis methodology
  Engineering Division Safety Coordinator => Marshall Granados
Subject Matter Expert(s)
  Engineering Division supervisor with experience in similar mechanical assembly/disassembly processes => TBD
  EHS Division subject matter expert => TBD
At least one member must be independent of ATAP

## Slide 8: Causal Analysis will be performed
Team will interview key personnel and examine evidence
Facts of incident will be described
Apparent causes will be determined
Corrective actions must be developed to address each apparent cause
Timeline is being defined based on team availability

## Slide 9: Corrective Actions will be developed and tracked
Corrective Actions must be “SMART”
  Specific
  Measurable
  Accountable
  Reasonable
  Timely
Team Lead and Causal Analyst will work with responsible personnel to develop Corrective Actions
Office of Contractor Assurance will perform quality assurance review
Division Director(s) will review and accept Corrective Actions
Status will be tracked on Corrective Action Tracking System