## Slide 1: Agenda
Tasks on the critical path: MQXFS assembly; QXFP coils
Changes in Design Studies scope
Updates by L3s
LARP after Plone
LARP related papers/talks at EUCAS and MT
Status and plans for project preparation
AOB

## Slide 2: Updates
On critical path:
  MQXFS1 assembly
  QXFP coils
  From next week: MQXFS1 test preparation
  QXF Materials – Arup
  QXF W&C – Miao
  QXF R&I – Jesse
  QXF Structures – Helene
  QXF Tests – Guram

## Slide 3: “Design Studies”  “Design Studies & Analysis”
The HiLumi Design Study ends on Oct 31,2015
We have started testing QXF magnets
“Design Studies” becomes “Design Studies & Analysis”
GianLuca is the L3
Main goals:
preparation of test plans in collaboration w “Tests” L3
coordination of test data exchange & CERN-LARP
test data analysis beyond “test report”
  for instance: comparing different tests, feedback to design & targets

## Slide 4: Updates
On critical path:
  MQXFS1 assembly
  QXFP practice coils
L3s updates:
  HiLumi and DS&A – GianLuca
  HQ – GianLuca
  QXF Materials – Arup
  QXF W&C – Miao
  QXF R&I – Jesse
  QXF Structures – Helene
  QXF Tests – Guram

## Slide 5: LARP after Plone
Indico seems to work for meetings…
  Any feedback?
As repository I am looking at DocDB
  It is a database with version control
  Uses Topics, Sub-topics & Keywords
  Very good search features
  Group password for uploading files  easy access
  Will be used by Project

## Slide 6
LARP has a DocDB used mostly by Accelerator Systems 2005-2013
  Public Link: http://larpdocs.fnal.gov/LARP-public/DocDB/DocumentDatabase
  Private Link: https://larpdocs.fnal.gov/LARP-private/DocDB/DocumentDatabase
  Username: larp
  PW: …
  But Topics and Subtopics are mostly for AS …
  I’m exploring making a new LARP-MS DocDb

## Slide 7: LARP related papers/talks at EUCAS & MT
MT abstracts (bold if on Plone):
New x-section design
  Susana
Coil fabrication
  Trey
Mechanical performance of MQXFS1; Structure for MQXFL
  Helene
MQXFS mechanical models
  Mariusz
MQXFS mirror and MQXFS1 test results
  Giorgio
MQXF project status and plans
  Paolo
Protection heaters for MQXF
  Maxim
HQ03 Magn. Measurements & correction
  Joe
Conductor for MQXF - or paper at EUCAS?
  Arup/Lance/Dan … w CERN?
HQ paper – and/or paper(s) at EUCAS?
  GianLuca/Joe/Xiaorong?