## Slide 1: DUNE Project Management Meeting
Outline:
Organization Steve
Management priorities Eric/Steve
System Reports:
      Far Detector Jim/Tim
      Near Detector Sanjib
      Prototypes Eric/Thomas
CD-3a Preparation Russ, Terri, Milind
AOB

## Slide 2: DUNE Project Management Meeting
Plan is for a weekly meeting (<1 hour) [Monday 8:00 CT]
Meeting format:
Review work for this week
Identify key issues (this week or longer term)
Reports from DUNE management and all 3 subsystems (Far Detector, Near Detector, Prototypes)
Steve will chair and take minutes

## Slide 3: Comment on Philosophy
Priority is to engage collaboration (through working groups and task forces)
Equal priority is to start civil construction at far site in FY17
Equal priority is to successfully build protoDUNE by FY18 (to engage collaboration and calibrate 1st 10kt module)
We need to engage with SBND, which serves in part as R&D towards DUNE. Unfortunately it is on the same time scale as protoDUNE – but we need to find and develop synergies.
Equal priority is to prepare for 10kt installation by ~2021
These priorities are somewhat self-contradictory. This is something we have to embrace and live with.

## Slide 4: Management Priorities
Eric will elaborate in the next talk, but to summarize:
Need to build the DUNE project organization (build teams)
Prepare for CD-3a – what does DUNE need from far site civil?
Rapidly advance protoDUNE design/construction/organization
Plan FY16 budget (many uncertainties)
Update schedule (schedule has been on hold for 6 months due to CD-1r and CD-3a, but needs to advance)
Identify financial and personnel opportunities to engage with SBN
Engage international partners

## Slide 5: Near term schedule
8/31/2015 |  | Collaboration meeting (FNAL 9/2-5 LBNC 9/6) 1st SBND-DUNE joint meeting
9/7/2015 |  | Engineering meeting #1 (BNL, 9/8-11)
9/14/2015 |  | 9/15/15 DUNE/SBND PD electronics, 9/18/15 Yale visit
10/12/2015 |  | SBN prep reviews (CERN), Ash River/Soudan visit
10/19/2015 |  | SPSC meeting (CERN, 10/20-31)
10/26/2015 |  | Director's CD-3a Review Lead, SD (10/27-29)
 |  | NNN2015 SBU 10/28-31
11/2/2015 |  | Engineering meeting #2 (11/2--6)
11/16/2015 |  | SBN Director's Review (FNAL) 17-19
11/30/2015 |  | CD-3a Lead, SD (12/1-3)
 |  | protoDUNE Cryostat review at FNAL?
1/11/2016 |  | Collaboration meeting (UTA 1/12-15 LBNC 1/11)

## Slide 6: DUNE Project Management Meeting
Outline:
Organization Steve
Management priorities Eric/Steve
System Reports:
      Far Detector Jim/Tim
      Near Detector Sanjib
      Prototypes Eric/Thomas
CD-3a Preparation Russ, Terri, Milind
AOB