## Slide 1: Open interfaces, DUNE-LBNF

## Slide 2
The list of open issues on interfaces I saw from an Eric James presentation were:
Interface issues list
  Ground and shielding requirements throughout campus
  Power and cooling requirements for electronic racks
  Underground control room requirements
  Liquid Argon temperature stability requirements
  Liquid Argon flow requirements (Need for bi-directional pumping)
  Cavern space for detector installation and cryostat pumps
  Detector/cryostat/cavern alignment tolerances
  Detector/cryostat/cavern level tolerances
  Requirements for cryostat bridges
  Clean room interferences
  Utilities and cryostat piping ground isolation (closed)
  Cavern mezzanine requirements
  Detector requirements on potential shaft modifications
  Detector requirements on drift cross-sections
  Detector requirements on monorail locations and functionality
  Ventilation requirements around cryostat annulus and base
  Need for ventilation barrier wall between adjacent caverns