## Slide 1
Accelerator Division Status
Daniel Johnson
All Experimenters’ Meeting
05 December 2016

## Slide 2: Content Slide [22pt Bold]
Bullet points are optional. If preferred, only first level bullets can be used or bullets can be set to “NONE.” [18pt Regular]
First level bullet [18pt Regular]
  Second level bullet [16pt Regular]
    Third level bullet [15pt Regular]
      Fourth level bullet [14pt Regular]
        Fifth level bullet [14pt Regular]

## Slide 3: Accelerator Operations Summary
From: November 28, 2016 (0000 hours)
To: December 05, 2016 (0000 hours)
Calendar Week # 48
NuMI Weekly Integrated Intensity 9.43 E18 protons
Beam Hours To NuMI 131.1 hours
BNB Weekly Integrated Intensity 1.32 E19 protons
Beam Hours To BNB 154.5 hours
NMuon Weekly Integrated Intensity 1.34 E14 protons
Beam Hours To NMuon 18.9 hours
MTest Weekly Integrated Intensity 6.31 E13 protons
Beam Hours To MTest 43.7 hours
MCenter Weekly Integrated Intensity 0.00 E12 protons
Beam Hours To MCenter 0.0 hours

## Slide 4: NuMI Operation

## Slide 5: BNB Operation

## Slide 6: Content and Caption Slide [22pt Bold]
Click to add caption text [13pt Bold]
First level bullet [18pt Reg]
  Second level bullet [16pt]
    Third level bullet [15pt]
      Fourth level bullet [14pt]
        Fifth level bullet [14pt]

## Slide 7: Complex Status
LINAC
  Running well
Booster
  Running well
  ~5.1 E12 p/p
MI/RR
  Recycler startup
  MI52 extraction septum sparking/vacuum
  Fix leaking magnet before slipstacking
NuMI
  Running at ~375 kW
Booster Neutrino Beamline (BNB)
  Running well
Switchyard
  SeaQuest beam when requested
  Meson Test beam when requested
General
  Access Wednesday/Thursday
    Beam off Wednesday, December 7th @ 0500
    Keys available at 0700
    MI Supervised Access
    Startup Thursday, December 8th @ 1300

## Slide 8: MI-12 Communication Duct
Summary from Wed, November 23rd Meeting
Emergency Repair Plan In Place
  Need 2 hour notification
  Vendor has cable
New Communications Duct Plan
  Targeting communications duct installation completion by January
    A portion of new duct has been installed
    Plans for routing remainder of new duct underway
  Expect cable delivery in mid-January
  Hope to move to new cable in January/February
  Try to coordinate downtime with Master SubStation outages
Damaged on 10/24/16
Protected from further damage
Provides timing/date to Neutrino Experiments
Experiments running fine

## Slide 9: MS1 Bus Failure
All power supplies cabled into breaker panel
Work completed

## Slide 10: PIP-II Injector Test & FAST Status
PIP-II Injector Test
  CW RFQ operation
    Recovered from damaged bellows and collimator
    Performing 24 hour operation test this week (Tuesday)
  Beam scans and studies
    Low power operation
    Small vacuum leak on RFQ coupler
    Collecting data
FAST
  No gun operation
    Working on drive laser
  Shutdown for 300 MeV upgrade
  Cave Roof Block Installation complete
    Working on shielding assessment
  Begin magnet and stand installation
  Working on IOTA proton injector source at MDB

## Slide 11: CMTS1 Status
LCLSII Prototype Cryo Module
  Cryo
    Cryo safety walkthrough complete
    Waiting on engineering note approval
    Cooldown to follow
  Accomplishments
    Mechanical work complete
    Installing supplementary shielding for 8 cavity operation (Unit testing)
    Miscellaneous other activities
  Plan for the week
    Receive engineering note approval
    Begin cryo cooldown process
      Purify, pump and backfill
      A couple weeks until cold

## Slide 12: ICW Reduction
Looking at measuring flows on systems
  Stakeholders impacted
    AD, TD, PPD, CD, FESS
      Need to establish new Casey’s Pond West Strainer Vault
      Everybody working on priority projects
        Will be difficult to line up downtime schedules
      Reducing flow will be painful
      Estimate two week reduction for work
      Performing measurements in late November/early December
  Planning on early 2017 (January)
    Will know more after December measurements (Today)
    2 week reduction period
    Should not impact most experiments
    Will impact experiments/projects with cryogenic operation

## Slide 13: December 2016

## Slide 14: January 2017

## Slide 15: Schedules and Links
Schedule can be accessed from the Operations Department Home Page
  Schedules -> Operations Schedule
Direct link to schedule
  http://www-ad.fnal.gov/ops/schedule.html

## Slide 16: Collaborations / Partnerships / Members [22pt Bold]