Mu2e Electrostatic Septa Design Review

18 Jan 2017

Matt Alvarez, Brian Hartsell, Dave Augustine, Vladimir Nagaslaev, Christine Ader, Bruce Hanna, Alex Chen, Denton Morris, Dave Tinsley, James Williams, Chris Jensen, Michael Backfish

Vladimir started with an introduction to Mu2e. Matt gave presentation on design status and simulations.

Asked to focus on:

* Foil plane quality – tolerances
* Foil plane and cathode alignment – motion
* High Voltage
* Vacuum

**Open Issues and recommended actions**

* Access to ESS in beamline
	+ How to remove?
	+ Is there clearance to install lead blankets on top of the ESS when working on it?
* Look into radiation damaged properties of 17-7PH stainless.
* Galvanic corrosion – stainless on aluminum (spring on frame)?
* Virtual leaks at crimp of foil assembly
* How to handle QC of foils and fixture
* Cleanliness
	+ RGA of Mo foils
	+ Cleaning after crimp?
* Repeatability of foil spring constant
* Develop a process to store foils
* Peaks on simulation from plot 25?
* Ceramic spacer design for clearing electrode – Chris Jensen input needed
* Material of cathode standoffs – Other than Macor?
* Look into standard standoffs from ESS and separators for use with this ESS
* Review cathode standoff support results with Chris Jensen
	+ Look at field inside ceramic
* Change HV feedthrough seals from EPDM to metal seals
* Resistor radiation damage in HV feedthrough
	+ Exact resistance is not critical
* HV feedthrough should use alumina as well instead of Macor
* Log of ratio of diameters controls field around re-entrant skirt, not the exact distance. Look at the prototype vs design for this.
* Cathode and frame are thermally isolated, look into thermal analysis
* What integrated intensity is critical for g-2 circulating beam?
* Look at effects of losing foil at end of the frame
* Look at processing of the ESS for UHV – baking, etc
* Addition of vacuum pumps in recycler near the ESS
* 8in diameter port higher pressure than 6in – take a look at simulation setup
* Apparent thickness change for missing foil – warping
* Spares

Need to note areas of high concern