## Slide 1
Shekhar Mishra
PIP-II Risk Workshop
4/6-7/2017
Plan for Risk Validation Meeting April 17

## Slide 2: Timeline
We are expecting that we will be successful in editing the Risk Registry and have a general agreement of the Risk Assessment.
We will consolidate some of the Risk
  International deliverables
  Human Resources
  ES&H
The PIP-II Project Management Team will go over the risk in next two weeks.
  Approve
  Disapprove
  Suggest Modifications
We will communicate this to you ASAP.
On April 17th we will meet for < 3 hours to go over all the Risk in the Risk Registry.
  Risk Registry should be ready for P6 (Except Impacted Task ID)

## Slide 3: Next Steps
We will use the CF RLS and CF Risks to go through the whole process.
  This will allow us to understand the Primavera Risk Analysis software and how it interacts with the Risk Register.
We have requested Mohammed Elrafih time starting the 1st week of May 2017 to assist PIP-II Project.
  Edit and approve the CF risk
  Finalize the CF RLS for pre-CD3 and Construction phases.

## Slide 4: Next Step…
The title of bi-weekly meeting has been changed to
  SRF Linac R&D and Risk Mitigation
Next meeting will be focused on Risk
  RT-121-02-01-006 “In-kind contributions do not meet codes and standards”
  Don (Mechanical including Cryogenic) and Jim (Electrical) are the owners of this risk.
    M. J. White, Curtis Baffes have written documents for their specific projects. We want to make these an official IIFC codes and Standard Document.

## Slide 5: Next Step….
Risk Management Board
  We will start regular Risk Management Board meeting this month
    Proposed schedule is to have it monthly just after IPT (same morning).