## Slide 1: Lab Status Meeting, Technical Division
Anna Grassellino
April 10th 2017

## Slide 2: SRF Sector Update 2017-04-10
R&D: towards higher accelerating gradient, higher Q, exploration of different frequencies (more than 10 cavities processed and/or tested last week)
  Understanding of effect of nitrogen doping at different frequency (650 MHz)
  First coated Nb3Sn cavity – effect of cooldown
LCLS-II
  Four cavities were vertical tested
    Two 3.9 GHz 9-cell cavities were qualified. That validated baseline process and confirmed adequate magnetic shield specification
    One 1.3 GHz cavity was qualified
  5 cryomodules in play at different stages of production
PIP-II
  One 650 MHz cavity was assembled in clean room
  One spoke cavity was BCP processed
  One 650 MHz cavity was vertical tested (RRCAT collaboration, baseline test)
    Slightly below specification
  One spoke cavity was horizontal tested (needs re-process)

## Slide 3: Cryogenic Sector
Organization
  Completed initial phase of Cryogenic Expertize consolidation
  Initiated work with PPD for to complete the consolidation by the end of FY17
Operations
  CMTF is getting ready for the LCLS-II CM2 testing
  NML is being prepared for cooldown
Projects
  LCLS CDS – initiated Surface Transferline contract
  PIP-II – preparing for the PMAC
  Infrastructure upgrades
Safety
  Completed PPMS (MSL) ORC

## Slide 4: Weekly Lab Status for Magnets Sector Summary
LCLS II –
  SPQA104 split-quad will be shipped to Jefferson Lab next Tuesday, SPQA105 in preparation for magnetic measurements.
  New (second) top plate assembly is in progress. It will double the testing capabilities for LCLS II quads.
LARP
  Coil fabrication: The 3 major coil fabrication phases are in progress; winding (QXFA05), reaction (QXFA04), and impregnation (QXFA01).
  LARP Magnet Tests: MQXFS1c test preparation in progress, test is expected at late April
  Stand4: (long quadrupole testing stand), starting the disassembly of the feed box
  LARP Management: Collaboration meeting on Apr. 24-2
Accelerator Support (AS) – Coil winding completed for the Muon g-2 EDWA magnet. RKE kicker assembly started for LBNF. Assembly of refurbished MI IQB quadrupole in progress
  Mu2e – Making steady progress on the TS coil module test facility. All major components are in place. TS coil module prototype will be re-tested to commission the system. TS prototype magnet mounted, leads spliced to Dished Head A; finishing electrical check. Plan/hope to move into vacuum vessel next week. Completed instrumentation master list, working on point-to-point documentation.
  G-2 – started preparation of winding table and tooling in IB2 for Inflector winding; finished fabrication of the NbTi SC shield material in Japan.
  15T dipole R&D - Coil fabrication: winding of the layers 3 and 4 from the first coil is progress.

## Slide 5: Machine Shop, Quality Material Department
Machine Shop
  25 jobs in the past week with a majority being Accelerator Division work preparing for the upcoming shutdown
  Progressing at a face pace to meet a mid-April deadline for LCLS II Instrumentation flanges where we have instituted new drilling technologies
  Progressing on 6 Ghz and 9 Ghz single cell complete cavities for TD SRF Departments testing.
  busy right now but we are always open to any new work the Laboratory needs
Numbers for QMD/DD for March 2017
  166 Routings received
  95 Receipt Inspections completed
  360 travelers issued
  149 Purchase Reqs processed, totaling $2.1M
  94 eMarketplace orders placed, totaling $14.4k
  33 ProCard orders placed, totaling $21.4k
  Design/Drafting work requests: received 53, worked on 78, and completed 46