## Slide 1: Lab Status Meeting, Technical Division
Anna Grassellino
April 24th 2017

## Slide 2: SRF Sector Update 2017-04-24
R&D – first 2.6 GHz cavity tested reached 38 MV/m, study of 2.6/650 MHz ongoing
  Two 1.3 GHz 9-cell cavities, three 1.3 GHz 1-cell cavities and one 2.6 GHz 1-cell cavity were clean room assembled for vertical tests
  One 1.3 GHz 1-cell had furnace treatment for N-infusion studies.
  Two 1.3 GHz 1-cell cavities were vertical tested, low RRR material studies.
  One 3.9 GHz 1-cell cavity were bulk EP’d and received N-infusion in furnace
  One 2.6 GHz 1-cell cavity received furnace treatment for N-infusion
LCLS-II
  CM02 continues its installation in CMTF and cool down in the week of 4/24
  CM03 moved to WS5 with warm coupler installation in progress
  CM04 is in WS3 stage with thermal strapping in progress
  CM05 moved from WS0 to WS1 string assembly (finish in 2 weeks)
  CM06 has 5 qualified cavities
    Three 1.3GHz cavities were vertical tested and qualified
    Three more to be tested next week
PIP-II
  One 650 MHz 1-cell cavity was assembled in clean room for vertical test
  One 650 MHz 1-cell cavity received light EP (8um)
  One spoke cavity horizontal test assembly is in progress at STC test cave

## Slide 3: Magnet Sector
LCLS II – SPQA105 repaired, cold checkout performed, magnetic measurements starts on Monday, resolving discrepancy report on SPQA105
LARP – Three different 4.2 m production-length coils are manufactured simultaneously,, preparation for the re-testing of the first 150-mm aperture short model with increased axial pre-load
AS – A refurbished IQB magnet for MI is assembled. .Preparation for the first coil epoxy impregnation for the Muon g-2 EDWA magnet (spare) is in progress. LBNF extraction kicker prototype assembly is in progress
Mu2e – Making steady progress toward testing the Transport Solenoid proto module in the test facility.
PIPII – Prepared for magnetic measurements: MEBT quadrupole triplet magnets from BARC
G-2 – More than half of the SC inflector cable is insulated. Parts are prepared for winding.
15T dipole R&D – Conceptual design studies of 15 T dipoles is in progress. Coil #, NB3Sn, (outer coil) is prepared for curing
Infrastructure (IB1) – removing old Tevatron equipment, continuing with feeder removal from the TeV PS, cable trays, feeder cables

## Slide 4: Cryogenic Sector
Organization
  Responding to the OHEP request to update on the status of the cryogenic expertize consolidation by the end of FY17
Operations
  NML is being prepared for cooldown;
  Leak checking LCLS-II CM2 at CMTF; Started cryoplant cooldown
  Replacing water piping on the MDB warm helium pumping system
  Plan to cooldown fast cycling superconducting magnet LDRD late May
  VCTF is operational; VMTF – preparing for MQXFS1c; Stand 3 is ready for cooldown
  Shutting down MTA cryogenic system at the end of April, 2017
Projects
  LCLS- II Cryogenic Distribution System
    Conducting Feed Cap 1 & 2 inspection at SLAC
    End Caps are being delivered to SLAC
    Started Distribution Box fabrication
  Infrastructure upgrades
  Dilution refrigerator procurement