## Slide 1: MI/RR Machine Status
Kyle J. Hazelwood
09:00 Meeting
April 28, 2017

## Slide 2: Main Injector Performance

## Slide 3: Recycler Performance

## Slide 4: Switchyard Performance

## Slide 5: NuMI Power

## Slide 6: Main Injector Downtime

## Slide 7: Main Injector Downtime

## Slide 8: Recycler Downtime

## Slide 9: Recycler Downtime

## Slide 10: Main Injector Permit

## Slide 11: Recycler Permit

## Slide 12: Summary
BLM node failures
  Less frequent
MI 520 vacuum
  Started having trouble Friday night
  Had problems all weekend
  Monday started not being able to recover
  Tuesday access to investigate
  Tuesday evening found O-ring leaking in 521 ecloud section
  Wednesday morning replaced O-ring but didn’t hold
  Wednesday afternoon welded beam pipe flanges
  Beam to NuMI by Thursday morning
  Beam to Switchyard Thursday afternoon
Tuesday-Wednesday access
  Repairing 520 vacuum
  MI20 LCW supply temp RTD replaced
  MI52 sump discharge confirmed broke
    Scoped discharge end. Were only able to look 31 ft in before blocked by gravel and mud
  SEY measurement
  DALE run
  Confirmed some broken sumps in MI RF region