## Slide 1: SLI Update

## Slide 2: Swan Lake Pump House Construction Activities:
  Concrete Placement of Swan Lake Pump House
  Electrical Room Walls Electrical Room

## Slide 3: Swan Lake Pump House Construction Activities:
  Lower Portion / Pump Room set : March 31
  Upper Portion / Electrical Room concrete walls completed: May 8
  Electrical Room interior finish to be complete: May 15
  Electrical equipment to be set inside room: May18
  Suspect Discharge Pipe leak repaired: May 19 - (Pine Street West Closing)
  Steel Roof Deck & Monorail system inside Electrical Room complete: May 26

## Slide 4
Installation of RCP culvert / Discovery Road Closing / May 16 & 17
  Install new Reinforced Concrete Pipe culvert (RCP) across closed Discovery Road
  Two Way Traffic – Discovery Road South
  No Parking along Discovery Road South or Discovery Road
  Stop Sign & Right Turn only at intersection of Pine street and Discovery Road South (Flagman at this location)
  No U – Turn will be allowed at Discovery Road & Pine Street West

## Slide 5: ICW Utilities Upgrade Project

## Slide 6: ICW Reduction and Demolition Work at Casey’s Pond

## Slide 7: Casey’s Pond

## Slide 8: Casey’s Pond Archimedes Spiral joining new strainer Vaults

## Slide 9: New VWS34 Strainer, 10,000 GPM @ 3psi drop

## Slide 10: Casey’s Pond New and Improved West Strainer Vault

## Slide 12: Andy’s Pond Pump House

## Slide 14: Andy’s Pond Pump Station CL17 Analyzers

## Slide 15: Andy’s Pond/CMTF Pump Station Loop Check Valve

## Slide 16: Swan Lake Pump Station

## Slide 18: Swan Lake Pump Station Back-wash Discharge

## Slide 19: Swan Lake Pump Station Revealed

## Slide 21: Well 4 Pump Head

## Slide 22: Well 4 Piping Connections

## Slide 23: Well 4 Back Flow Preventer Pit Piping

## Slide 24: Well 4 Backflow Preventer Pit Piping

## Slide 25: A Scent of MINOS (MORGUL)
Foul Odor Investigation in MINOS Hall
  MINOS Muck primary suspect
  Backwashing of Line from MINOS to CUB done as prelim to treating the Sump
Marty Murphy, Lee Hammond, Steve Hahn on case
  Something didn’t smell right, a new menace scented
  Olfactory odyssey led to odorous observances
  Fire Suppression System SRB’s were olfactometer offenders