## Slide 1: Proton Source Week 1
Joe Compton
9am Meeting
7/14/2017

## Slide 3: RIL/Linac
RIL
  Sources will be turned off today
    Inspected & cleaned
    Testing new gas valves and pulsers
    Testing Einzel lens to determine if it is causing interference with the Laser Notcher computer
Linac
  Disassembly of LRF2 in progress
    Wiring and labeling taking place
    Cabinet walls down
  Fluids group performing maintenance of water skids
  Two parking spots at Linac north gallery will be occupied with dumpsters starting on Monday

## Slide 4: LRF2 Disassembly

## Slide 5: Booster
RF pulse testing this week
Prepping PS room for station BRF22
Cavity for BRF22 testing at MI-60
  One week
Kicker tube characterization studies ongoing
Correction element electrical measurements ongoing
Preparing for perpendicular RF cavity prep work
  Cable pulls
  Garnet test stand