## Slide 1: 2017 Main Injector/Recycler Shutdown
Kyle J. Hazelwood
09:00 Meeting
July 21, 2017

## Slide 2: Shutdown Work
MI Q504 BPM/pipe replaced
  Aligned
  Welded
  Pumping down
RR sextupole stands
  Installing S507 stand
RR TSP to IP (228 to 106)
  228-227 pumping
  Ports welded up to ~120
  Ports cut up to ~114
  Working on controls
ACNET sump devices
  Cables being terminated
  ACNET devices completed
New LLRF cable pulled for RRF02
Replacement Recycler RF anode transformer and switchgear cabinet in place

## Slide 3: Coming up…
Multiple MI power outages next week…