## Slide 1: Proton Source Week 4
Joe Compton
9am Meeting
8/4/2017

## Slide 2: RIL/Linac
RIL
  Turned off Source A
    Cleaning
    Start up again next week
  Continue to calibrate the new heater PS
  Einzel lens spare testing/conditioning
Linac
  Electricians installing infrastructure for the Marx Modulator at LRF2
  P1 has been moved from A0 to the LRF5 region
  HE general maintenance
  General maintenance

## Slide 3: LRF2 Marx Modulator

## Slide 4: Booster
Cavity for BRF22 delivered
  Will be installed inside of next two weeks
  Flanges need to be machined
Fluids group installed hosing for BRF22 in tunnel
Prepping PS room for BRF22
RF general maintenance
Kicker maintenance continues
  Kicker loads inspected/repaired
Vacuum leak checking this week
400MeV turbo upgrade continues
Cables pulled for perpendicular cavity
General maintenance

## Slide 5: Booster BRF22