## Slide 1: Dual Phase Electronics Consortium
Dario Autiero (IPNL Lyon)
August 24, 2017

## Slide 2
Consortium meeting last week at FNAL during DUNE meeting (slides in attachment also to this indico page)
Technical aspects:
Indico ready
Zoom (ready today, we will use it next time)
Mailing lists (in preparation by Maxine for all consortia two mailing lists: a) for all consortia members b) for IB representatives
Consortium Technical Lead
Updates on deliverables and institutions engagements
Eric Technical Board with CL (on Aug 31st)

## Slide 4: Consortium Leaders Meeting
Mark Thomson
DUNE Collaboration Meeting
Fermilab, 15th August 2017

## Slide 5: Each consortium is unique…
Common consortium structure
  But unique features:
    Different size / level of scope
    Different levels of international mix
    Different TRLs
      In some cases at (or close to) preliminary design, e.g. APA
      In others, still design decisions, e.g. DAQ
  Consequences:
    Will be differences in internal consortia organization
  Today’s CL Meeting
    Will discuss general features
  Parallel Consortium sessions – suggestion…
    Repeat, but tailored to needs of individual consortium

## Slide 6: Discussion Topics
Technical Leads
  Roles
    Should complement CL
    Technical probably more important than project (at this stage)
  Appointment
    As soon as possible…
    Driven by CL, in consultation with Spokes & TC
    Would like to discuss with CLs in person this week
    Converge as soon as possible

## Slide 7: Discussion Topics
Short-term Consortium milestones (TBC)
  Consortium meetings/organization fixed asap
    Need a rapid start up
  For next RRB meeting: November 2nd
    Refined list of deliverables
    WBS
    Initial mapping of deliverables to institutions/funding agencies
      There will be gaps
  For Technical Proposal: Q2 2018
    Technical Proposal, similar level to LHC upgrade projects
    Cost and schedule
    Full WBS with institutional/funding agency responsibilities
      Likely to be gaps…

## Slide 8: Discussion Topics
Technical Board
  Frequency
    Suggest bi-weekly
    Start up as soon as possible
  Attendance
    TC (chair)
    Co-Spokes (ex officio)
    Project Office
    Consortium Leaders
    Technical Leads
  Expect focused meeting topics
    e.g. status of WBS, technical issues, …
Expect all CLs & TLs will attend these meetings