## Slide 1: First iteration for an APA WBS
Alberto Marchionni, Stefan Söldner-Rembold
APA Consortium meeting
September 18, 2017

## Slide 2: Why a WBS structure?
WBS (work breakdown structure)
A hierarchical decomposition of the total scope of work to be carried out by the project team to accomplish the project objectives and create the required deliverables
A logical means to organize our work to deliver our subsystem. This also means understanding the interfaces with other subsystems.
The WBS forms the basis for developing our schedule and our cost estimate
Primarily built on our list of deliverables, includes all activities and materials necessary to produce the final deliverables (150 APAs!)

## Slide 3: High level structure
1. Single-phase APA
1.1 TPC Simulation and Software
1.2 APA Design
1.3 APA Engineering and Tooling
1.4 APA Production
1.5 APA Integration and Installation
1.6 TPC Calibration

## Slide 13: The Plan forward
The WBS structure will be provided today to the DUNE Project Office
Project team will take these inputs and work to assemble a “standardized” global WBS covering all detector systems
Plan is to pass this back to the consortia leadership by the end of this week for further review and discussion
Once the initial pass of global WBS scope is complete, we need to begin the process of attaching “aspirational” institutional responsibilities to the individual WBS elements
  First pass needs to be complete by October 12th Technical Board meeting