## Slide 1: Update on APA WBS
Alberto Marchionni, Stefan Söldner-Rembold
APA Consortium meeting
September 25, 2017

## Slide 2: High level structure
TPC Simulation and software
APA Design
APA Engineering
APA Tooling
APA Components Production
APA Assembly
APA Integration
APA Installation at SURF
TPC Calibration

## Slide 6: The Plan forward
Project team will take these inputs and work to assemble a “standardized” global WBS covering all detector systems
Meeting tomorrow with Steve Kettell
Once the initial pass of global WBS scope is complete, we need to begin the process of attaching “aspirational” institutional responsibilities to the individual WBS elements
  First pass needs to be complete by October 12th Technical Board meeting (October 9 APA Consortium meeting)