## Slide 1: Proton Source Week 12
Joe Compton
9am Meeting
9/29/2017

## Slide 2: RIL/Linac
RIL
  Pulled/cleaned source A due to sparking at lower than operational voltages
  Source A is now up and running and bringing up the extractor slowly
Linac
  Marx modulator testing at LRF2 in progress
  LRF5 Marx modulator testing in progress
    Running on the 7835 tube
  Disassembly of LRF3 almost finished
  General maintenance

## Slide 3: LRF3 Disassembly

## Slide 4: Booster
One stripping foil was replaced
  It was discovered that the horizontal crawling wire was broken
    It was removed/repaired and then placed back in service
    Thanks to Dan Schoo and Gianni from Instrumentation
  Marble absorber shielding was put in place
  New chopper cooling interlocks were installed
  IPMP02 was replaced
  GMPS transformer work continues
  Having vacuum issues near IP802
    Will perform leak checks
  CHG0 torroid work continues
  General maintenance

## Slide 5: Booster LCW
Have slowly been increasing LCW pressure
  However, Booster 95 will be shut down Monday ~0800 for two jobs
    Valve replacements at CUB
    Valve manipulation in utility tunnel to further isolate the SY water system from Booster
    LCW system will come back up after the jobs are completed
      Come up at lower pressures and flow until the loads become balanced

## Slide 6: Booster