## Slide 1
Steve Dixon
PIP-II Director’s Review
10-12 October 2017
WBS 121.5 – Conventional Facilities
CD-1 Documentation

## Slide 2: Outline
CD-1 Requirements
  One-for-One Replacement Strategy
  DOE Guiding Principles Strategy
CD-2 Requirements
  Project Definition Rating Index (PDRI)
Charge 3:
Is the required DOE Order 413.3b documentation on track to be complete for CD-1?

## Slide 3: CD-1 Requirements – 413.3B
P2MAC – April 2017
PIP-II-doc-141
PIP-II-doc-142
This talk
This talk
PIP-II-doc-217
PIP-II-doc-135
Separate Breakout Talk
PIP-II-doc-140
PIP-II-doc-163
CF included in Cost and Schedule Breakout Talk

## Slide 4: CD-1 Requirements – 413.3B
Teri’s Talk
Teri’s Talk

## Slide 5: One-For-One Replacement Strategy
2006: House Report 109-06 and DOE Order 430.1;
Requirement that new construction of DOE-owned building area be offset with a declaration of excess or demolition of building area of an equivalent or greater size;
2006-Current: Changes in reporting and the tracking of the space usage/demolition;

## Slide 6: One-For-One Replacement Strategy
The design of the PIP-II conventional facilities will follow DOE Order 430.1C, Real Property Asset Management, requirements including:
Ensuring construction or renovation of DOE-owned buildings above 5,000 gross square feet meet federal sustainability principles and building efficiency requirements; (HPSB)
Ensure facilities regardless of ownership comply with applicable federal metering requirements; (HPSB)
Ensure newly constructed, renovated or leased building area designated for office does not exceed the Department’s office space design standard. (180 sf/person)

## Slide 7: One-For-One Replacement Strategy
The design of PIP-II conventional facilities will comply with the FY 2017 Real Property Data Related to Operations and Maintenance Guidance by:
Optimizing space for functionality;
Increasing density; (180 sf/person)
Eliminating old, expensive, and difficult to maintain facilities;
Constructing modern, flexible, collaborative and efficient space in accordance with sustainable practices. (HPSB)

## Slide 8: One-For-One Replacement Strategy
The PIP-II project will track and report the anticipated and actual square footage of the conventional facilities throughout the project life cycle
FESS will use existing methods to report totals to DOE (AAIM and FIMS);
Next Step: Concurrence and signature of document
PIP-II-doc-1064
  AAIM = Anticipated Asset Information Module
  FIMS = Facilities Infrastructure Management System

## Slide 9: Guiding Principles for Sustainable Federal Buildings
Requirements:
  Executive Order 13963
  Guiding Principles for Sustainable Federal Buildings;
Compliance with 20 metrics required for new buildings;
Does not include process loads
Process through design and construction;
Strategy document was signed in July 2017;
PIP-II-doc-184

## Slide 10: Guiding Principles for Sustainable Federal Buildings
Energy Goal:
Energy performance goal is to achieve at least 30% better than ASHRAE baseline
From the text portion of the Strategy Document

## Slide 11: Guiding Principles for Sustainable Federal Buildings
Metering Goal
Install building level meters for electricity, industrial cooling water, natural gas and chilled water
A/E firm
responsibilities
Subcontractor
responsibilities
From the Implementation Plan portion of the Strategy Document
Goal

## Slide 12: Guiding Principles for Sustainable Federal Buildings
Conceptual Phase
  Established Goals;
  Assigned Responsibilities;
  Reviewed and approved strategy;
Currently ~15% complete with compliance;
Next Steps:
  Goals and Expectations will be included in both architect/engineer (A/E) and construction subcontracts;
  Periodic updates to the implementation plan;

## Slide 13: CD-2 Requirements
Implementation Plan in place
Reviews included in plan
Underway
Plan in place
DOE G413.3-12
“is a project management tool designed to increase the likelihood of project success by improving project scope definition, specifically by identifying deficiencies in scope definition early during the front-end planning process”

## Slide 14: Project Definition Rating Index Analysis
Project Management Tool
  DOE Guide 413.3-12 Project Definition Rating Index Guide for Traditional Nuclear and Non-Nuclear Construction Projects;
  Based on numerical project management tool developed by Construction Industry Institute;
  Measures the degree of scope development for traditional construction projects;
Tool:
  5 major elements;
  73 scope definition sub-elements;

## Slide 15: Project Definition Rating Index Analysis

## Slide 16: Project Definition Rating Index Analysis
First Pass
  PIP-II project office;
  Scored 613 at CD-1 level
Next Steps
  Review with the project team;
  Continue to review throughout project life cycle;

## Slide 17: Summary
Path to CD-1
  Conceptual Design - Complete;
  Conceptual Design Report - Complete;
  Design Review - Complete;
  One-for-One Replacement Strategy - Final Draft;
  HPSB Documentation - Complete;
CD-2 Requirements
  Complete Preliminary and/or Final Design – Plan in place
  HPSB Implementation – Executing Plan
  Design Reviews – Plan in place
  Project Definition Rating Index – 1st pass complete

## Slide 18: Questions