## Slide 1
Erik Gottschalk
October 27, 2017
Precision Science – Annual Checkup
“The Year of the Muon”

## Slide 2: Overview
Annual checkup for precision science, based on information in the lab’s strategic planning database.
Strategy for precision science
FY18 Activities
FY18 PEMP Notable Outcomes
Achievements
FY18 Risks

## Slide 3
Precision Science
In 10 years, Fermilab will be a world center for muon experiments and on the verge of a major discovery.
Lab Goals (5 years)
Provide high intensity and high quality beams for precision experiments
Perform the most precise measurement of muon g-2
Perform the highest sensitivity search for charged lepton flavor violation
Plan the next generation of precision experiments at Fermilab
Facilitate the growth of a strong and vibrant precision science user community
Notes: Handout

## Slide 4: FY18 PEMP Notable Outcomes
The DOE uses the Performance Evaluation and Measurement Plan (PEMP) process to evaluate the performance of the national science labs.
The PEMP is part of the lab’s contract with DOE, and results from the annual performance evaluation determine the amount of award fee and whether or not an additional year of contract term has been earned by the lab team.
PEMP notable outcomes are used by DOE each year to compel the lab to achieve specific outcomes during the current fiscal year.
For FY18 we have one notable outcome specific to precision science.
  PEMP Objective 2.3 – operation of facilities
    Store 5000 muons per second averaged over a super-cycle in the Muon g-2 storage ring by the end of FY2018.

## Slide 5: FY18 Lab Achievements for Precision Science
To draw more attention to achievements in Precision Science, you could enter achievements in the lab achievements database.
We collect achievements in a database and send a report to DOE at the end of the fiscal year to remind DOE what we achieved during the year.
FY17 Lab Achievements (report sent to DOE Sept. 29, 2017)
    http://go.usa.gov/xkvXB
To enter an achievement: https://go.usa.gov/xngsU
Title
Short description
Date achieved
Link to documentation (e.g. link to Fermilab news article)
Tell Eileen Crowley (ecrowley@fnal.gov) or me (erik@fnal.gov) if you have someone who will enter achievements for Precision Science.

## Slide 6: FY17 Achievements for Precision Science

## Slide 7
FY18 Risks for Precision Science

## Slide 8: Top Operations Risks for FY18
https://go.usa.gov/xR7zw
Probability Schedule Impact Cost Impact

## Slide 9: Top Operations Risks for FY18
https://go.usa.gov/xR7zw
Probability Schedule Impact Cost Impact

## Slide 10: Top Mu2e Project Risks for FY18
https://go.usa.gov/xR7zd

## Slide 11: Summary
Annual checkup for precision science, based on information in the lab’s strategic planning database.
Strategy for precision science – looks good
FY18 Activities – 2 research activities need objectives, or need to be restructured
FY18 PEMP Notable Outcomes – one notable outcome for Muon g-2 needs to be addressed by the end of FY2018
Achievements – opportunity to do more to highlight Precision Science at the lab and for DOE
FY18 Risks – pay attention to operations and project risks, and keep risk registers up to date

## Slide 12: Backup Slides

## Slide 13: Strategic Planning Database
PEMP
Goal 1
PEMP
Goal 2
PEMP
Objective 2.2
Notable Outcome 2.2.1…
PEMP
Goal 3…
PEMP
Objective 2.1
Lab Goals (30)
Long-term aspirations
Lab Objectives (102)
Objectives satisfy “SMART” criteria
Achievement A
Achievement B
Lab Goal
1
Lab Goal
2
Lab Objective 2.1
Lab Objective 1.2
Lab Goal
3…
Lab Objective 1.1
DOE Mission and Science Community
Lab Achievements
Lab achievements reported annually to DOE (OHEP and FSO)
Lab
Activity
X
Lab
Activity
Z
Lab
Activity
Y
Lab Activities (126 for FY17)
Work performed to achieve lab objectives and associated with Budget and Reporting (B&R) codes
Lab Objective 3.1
Accelerator
Science
Precision Science
Neutrino Science
Large Hadron
Collider Science
Cosmic Science
Computational Science
PEMP
Strategic Themes (7)
PEMP
Performance Evaluation and Measurement Plan
Building for Science
PEMP Goals (8)
PEMP Objectives (24)
PEMP Notable Outcomes for FY17 (11)
Notes: Project risk registers, operations risk registers, research?  Lab activity risk registers