## Slide 1: Planning for Pre-TDR R&D
David Warner, Ettore Segreto and Leon Mualem
10/24/17

## Slide 2
The focus of this discussion is to begin to develop a consortium-based international R&D plan for the Photon detector as we move past the ProtoDUNE phase
  We have received guidance from project management that US project funds for ProtoDUNE will end at the end of March, 2018.
Following the completion of an initial draft for the project WBS (Thank you for all your help!) we need to focus next on the R&D Plan for the PD.
This plan will consist of a list of all tasks required to be ready to gather the information needed to complete the TDR. These items ARE NOT part of the WBS.
Completion of the R&D phase must allow for a down-select to a single PD technology, or selection of a primary and ranked alternate(s), by the time of the TDR.
  Clearly priority in our R&D plan will be given to items assisting in this down-select.
It is not currently clear what resources will be available when for this effort, but it is important that we have a proposal together shortly.
General Outline

## Slide 3
We expect that there will be significant competition for the limited resources available during the R&D phase of the project
Given this, it is critical that the resources available be distributed to the tasks most critical to each WG
US project management (Eric) has requested that the PD consortium leadership provide US project management with a ranked list of R&D opportunities/requirements.
We would like to follow the same plan for all contributing funding sources, providing each national representative and through them their funding agency or agencies with a ranked list of R&D requests.
  The procedure for selecting national representatives is under discussion with project management (and may vary from country to country)
Individual institutions will then contact their funding agencies with specific requests for funding as guided by their national representative
Plans for R&D Resource request

## Slide 4
Generating the R&D Requests
Step 1: Discuss within the Working Groups.
Discuss the R&D requirements required within the working groups. Suggestions for discussion include
  Present a summary of the current status of the WG responsibilities
  Identify a list of risks faced by the WG (ranked by priority)
  Identify a list of opportunities requiring additional R&D to bring to fruition (ranked by priority)
  Brainstorm within the WG to develop a list of specific R&D tasks needed for these risks/opportunities

## Slide 5
Generating the R&D Request
Step 2: Generate requests for specific R&D tasks
WG conveners should assign specific R&D tasks to individual institutions within the group who will write up “detailed” R&D proposals (Suggestion-- WBS institutional interest lists should be helpful here). Proposals should include:
  Description of the task
  Description of risk/opportunity addressed by the task
  Rough list of resources required by the task
    Financial
    Personnel
    Other (e.g. access to Tallbo)
  Possible schedule for the task
  Inter-WG requirements (e.g.-- will a photosensor test require help from electronics WG?)
  Other benefits
    How will the task assist us with simulation?
    …

## Slide 6
Generating the R&D Request
Step 3: WG Conveners collect task lists, rank them, and present them to Photon Detector Consortium Management
WG conveners collect R&D task lists
  Prepare ranking of tasks
  Assign tasks to interested institutions within WG
  Prepare suggestions for resource sources
  Present list to PD consortium management

## Slide 7
Generating the R&D Request
Step 4: Photon Detector Consortium Management prepares ranked list of tasks
Consortium Management (PDCM) will prepare a ranked list of P&D tasks
  Discuss within consortium and agree
PDCM will provide national representatives with a ranked list of R&D opportunities to present to funding agencies
Individual groups will present requests for funding to funding agencies at the direction of the national representatives.

## Slide 8
12/15/17 Initial R&D tasks to WG conveners
1/18 WG leaders present R&D task proposal to consortium at Collaboration meeting
2/18 PDCM present ranked R&D task lists to national representatives
2/18 National representatives present lists to funding agencies
Funding received (?)
R&D Preparation Milestones

## Slide 9
It is understood by PDCM that some R&D work is already underway and that funding should be identified to continue that work until the full plan is in place. We will work with Project Management to try to facilitate this as far as is possible within funding constraints.
One of the main R&D efforts will be head-to-head comparisons of PD technologies, probably in Tallbo
  2 Tallbo tests will probably be required prior to the TDR
    Summer 2018
    Winter 2019
  As these dates converge, working groups should try to tailor their plans to take maximum advantage of these tests.
  We should probably establish a Tallbo Test Task Force and leader to optimize these tests.
Given that we will likely not have the resources required to support all of the R&D prototyping which might be desirable, working groups should try to tailor their R&D requests to providing information needed to tune simulations as far as possible.
General comments