| HL-LHC: Quality Manufacturing and Inspection Plan – Coil Fabrication |  |  |  |  |
| --- | --- | --- | --- | --- |
| Prepared by: A. Bracero Date: 12/12/2017; Prepared by: I. Pong Date: 05/10/2017. Verified by: J. Blowers Date: 12/12/2017 Date:; Verified by: J. Blowers, I. Bejar Alonso Date: 12/10/2017, 02/10/2017 Date:. Approved by: N. Surname Date: DD/MM/20YY Date:; Approved by: G. Apollinari, E. Todesco Date: 02/11/2017, DD/MM/20YY Date:. | Project: HL-LHC | Supplier: FNAL | Item Eq. Code: HCMQXFC013-UP | Asset Code (LHC Part Identifier): HCMQXFAC013-UPNNNNNN |
|  | Work Package: WP3 | Client: CERN | Item description: QXFA Coils | EDMS Report No: |

| No | ACTIVITY / OPÉRATION | APPL. STANDARDS / NORMES APPL. | APPLICABLE DOCUMENTS / DOCUMENTS APPLICABLES | REV. DOC. | INSPECTION / CONTRÔLE |  |  |  |  |  |  |  | NOTES |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  | SUPPLIER |  | CLIENT |  | 3RD PARTY |  | INSPECTION REPORT | REV. DOC. |  |
|  |  |  |  |  | Code | Signature/Date | Code | Signature/Date | Code | Signature/Date |  |  |  |
| 1.0 | Material Receiving Inspection |  |  |  |  |  |  |  |  |  |  |  |  |
| 1.1 | Cable: Review data from LBNL |  | LARP/US-HiLumi SuperConducting Cable Manufacturing Summary Traveler (QXFA) 464234 |  | R |  |  |  |  |  |  |  |  |
| 1.2 | CMM Inspection: Coil Poles (30-50%) Spacers (30-50%) Saddles (30-50%) |  |  |  | R |  |  |  |  |  |  |  |  |
| 2.0 | Winding & Curing |  |  |  |  |  |  |  |  |  |  |  |  |
| 2.1 | Prep Winding & Curing |  | QXFA Prep for Coil Winding & Curing Traveler 464308 |  | R |  |  |  |  |  |  |  |  |
| 2.2 | Winding inner layer |  | QXFA Coil Winding & Curing Traveler 464311 |  | R |  |  |  |  |  |  |  |  |
| 2.3 | Curing inner layer |  | QXFA Coil Winding & Curing Traveler 464311 |  | R |  |  |  |  |  |  |  |  |
| 2.4 | Winding outer layer |  | QXFA Coil Winding & Curing Traveler 464311 |  | R |  |  |  |  |  |  |  |  |
| 2.5 | Curing outer layer |  | QXFA Coil Winding & Curing Traveler 464311 |  | R |  |  |  |  |  |  |  |  |
| 3.0 | Reaction |  |  |  |  |  |  |  |  |  |  |  |  |
| 3.1 | Prep Reaction |  | QXFA Prep for Reaction Traveler 464309 |  | R |  |  |  |  |  |  |  |  |
| 3.2 | Reaction |  | QXFA Reaction Traveler 464312 |  | R |  |  |  |  |  |  |  |  |
| 4.0 | Impregnation |  |  |  |  |  |  |  |  |  |  |  |  |
| 4.1 | Prep Impregnation |  | QXFA Prep for Splice / Epoxy Impregnation Traveler 464310 |  | R |  |  |  |  |  |  |  |  |
| 4.2 | Splice |  | Splice / Epoxy Impregnation Traveler 464313 |  | R |  |  |  |  |  |  |  |  |
| 4.3 | Prepare outer layer |  | Splice / Epoxy Impregnation Traveler 464313 |  | R |  |  |  |  |  |  |  |  |
| 4.4 | Prepare inner layer |  | Splice / Epoxy Impregnation Traveler 464313 |  | R |  |  |  |  |  |  |  |  |
| 4.5 | Impregnation |  | Splice / Epoxy Impregnation Traveler 464313 |  | R |  |  |  |  |  |  |  |  |
| 4.6 | Coil CMM measurements |  | Splice / Epoxy Impregnation Traveler 464313 |  | R |  |  |  |  |  |  |  |  |
| 5.0 | Electrical Testing |  |  |  |  |  |  |  |  |  |  |  |  |
| 5.1 | Electrical Testing |  | QXFA Electrical Testing Traveler 464288 |  | R |  |  |  |  |  |  |  |  |
| 5.2 | Electrical ID |  | QXFA Coil ## Electric ID.xlsx |  | R |  |  |  |  |  |  |  |  |
| 6.0 | Shipping |  |  |  |  |  |  |  |  |  |  |  |  |
| 6.1 | Shipping to LBNL |  | QXFA Shipping to LBNL Traveler 464327 |  | R |  |  |  |  |  |  |  |  |

*Add as many rows as required

| NOTE: H = HOLD POINT N = NOTIFICATION POINT R = REVIEW AND APPROVAL OF REPORT W = WITNESS POINT | SUPPLIER: Approved by: N. Surname Signature: Date: DD/MM/20YY | CLIENT: Approved by: N. Surname Signature: Date: DD/MM/20YY | 3rd PARTY (if any): Approved by: N. Surname Signature: Date: DD/MM/20YY |
| --- | --- | --- | --- |
| - N (Notification Point): CERN, or its authorized representative, is informed 5 working days in advance that a specific step has been completed and that the following step in the approved work-flow will be performed. A Notification Point does not affect the work-flow. Work can continue without CERN, or its authorized representative, reply. - H (Hold Point): CERN, or its authorized representative, is informed that a specific step has been completed. The work-flow is stopped until CERN, or its authorized representative, provides a Hold Point Clearance. The clearance is provided within 5 working days upon submission of the quality control documentation relative to the performed step. In case of clearance the work-flow can continue. In case of rejection, a recovery plan shall be discussed with CERN and submitted to CERN for final approval within 10 working days. - R (Review): The quality records will be reviewed. - W (Witness Point): CERN, or its authorized representative, intends to attend any specific step of the production. The supplier will notify the client with 10 working days in advance that the activity will be performed. |  |  |  |