## Slide 1: Muon Campus Status
Jim Morgan
Weekly Status
May 4, 2018

## Slide 2: Beam to g-2 this week
Beam from Recycler
g-2 T0 Detector
Decay Positrons
Delivery Ring
Trolley Run
MC-1 Controlled Access
Trolley Run
Booster Chipmunk
MI Access

## Slide 3: Protons on Target

## Slide 4: In the past week
RR 2.5 MHz RF adjusted Friday to narrow bunches
Delivery Ring momentum scrapers inserted last Friday
  Reduces beam to g-2 Storage Ring outside of their momentum acceptance
  Brought in further on Monday
Investigated poor transmission on cycle after SY120 on Wednesday
Good up time and muon delivery this week!
$9A - $9D, April 27 before tuning (above) and after tuning (below)

## Slide 5: Beam to g-2 since January
Beam from Recycler
Decay Positrons
16 bunch operation March 22

## Slide 6: G-2 Experiment summary

## Slide 7: Plan
Primary short-term goal is to concentrate on maximizing g-2 data taking with existing rate of muon delivery
  Accelerator studies will be parasitic or coordinated with experiment downtime
  Maximize up-time, accesses only for repairs
Parasitic studies
  Understanding and mitigating lower efficiency cycles after SY120
  Improving yield from Target Station (without turning up lithium lens)
  General tuning to maintain or improve current muon delivery
More destructive studies
  Dispersion measurement in primary beamlines
  Delivery Ring 8 GeV proton tune measurement
  “Straight-through” muon storage studies to quantify Delivery Ring efficiency
  Beam intensity to end of M5 with 1, 2, 3 & 4 turns in the Delivery Ring
  3 turn proton removal