## Slide 1
Accelerator Division Status
Duane Newhart
All Experimenters’ Meeting/Lab Status Meeting
14 May 2018

## Slide 2: Accelerator Operations Summary
From: May 07, 2018 (0000 hours)
To: May 14, 2018 (0000 hours)
Calendar Week # 19
NuMI Weekly Integrated Intensity 1.80 E19 protons
Beam Hours To NuMI 140.6 hours
BNB Weekly Integrated Intensity 8.69 E18 protons
Beam Hours To BNB 154.7 hours
Muon Weekly Integrated Intensity 4.63 E18 protons
Beam Hours To Muon 120.9 hours
MTest Weekly Integrated Intensity 1.57 E14 protons
Beam Hours To MTest 27.8 hours
MCenter Weekly Integrated Intensity 0.00 E12 protons
Beam Hours To MCenter 0.0 hours

## Slide 3: NuMI Operation

## Slide 4: BNB Operation

## Slide 5: Muon Operation

## Slide 6: Complex Status
LINAC
  Minor 400 MeV LCW leak
  KRF5 PFN faults/phase issues traced to slow start controller power supply
Booster
  Tuning continues
  Fighting a bi-model loss pattern
MI/RR
  Tuning continues
  MI40 abort vacuum
    Leak not found. More pumping applied
NuMI
  Monitoring NuMI target (TA-02) helium leak
Booster Neutrino Beamline (BNB)
  Stable operation
Switchyard
  Meson Test operating
Muon Campus
  G-2 not taking beam
    Kicker issues developed over the weekend
General
  Items on the horizon
    MI40 vacuum is still an issue to monitor
    Connect Marx Mod on LRF5
    TLG reboot

## Slide 7: PIP-II Injector Test & FAST/IOTA Status
PIP-II Injector Test
  Starting Up
    LBT chopper repairs/updates to allow >3.5 msec.
    High power beam studies scheduled through May 23rd.
    Cryo installation begins after studies.
FAST/IOTA
Beam tube installation completed on the first of 10 IOTA girders.
  The quadrupoles reassembled
  Ion pump installation will occur next
  Dubna quadrupole power supply controls testing follows
The IOTA injection line vacuum tube fabrication is underway.
Bakeout of the injection lambertson began this week.
The horizontal & verticalkicker elliptical beamtube arrived
Alignment of the nonlinear magnet insert began today.
Cryo plant cooldown is scheduled to begin on June 15th. Beam operations are schedule to begin in July.

## Slide 8: CMTS1 Status
LCLSII Cryomodule F1.3-09
  Module performed well
  Warmed Up
  Prepping for removal
Cryo plant repairs
  System turn on this week
LCLSII Cryomodule F1.3-08
  Testing in June

## Slide 9: MI-8 Domestic Water Repair
Pipe looks a little rough
  3” hole
Repair clamp
Anode bag

## Slide 10: Schedules and Links
Schedule can be accessed from the Operations Department Home Page
  Schedules -> Operations Schedule
Direct link to schedule
  http://www-ad.fnal.gov/ops/schedule.html