## Slide 1
Marc Kaducak
Risk Workshop
12,13-Jul-2018
PIP-II WBS 121.1 Risk Overview

## Slide 2: Outline
Scope Overview
Critical Technology Elements
Interfaces
Assumptions
Cost and Schedule
Risk categories
PIP-II Risk Register is at:
https://fermipoint.fnal.gov/organization/ocoo/ippm/Lists/Risk%20Register/PIP-II-Project-Risks.aspx

## Slide 3
Scope Overview

## Slide 4: WBS 121.1 Scope Overview
Project Management
  Cost and schedule control
  Risk management
  Resource management
  Quality assurance
  Procurement management
  In-kind management
  Reporting (DOE, Lab, Advisory Groups)
Technical Integration
  Systems Engineering
  Design Oversight
  Integration and Interfaces
ESH

## Slide 5
Critical Technology Elements

## Slide 6: WBS 121.1 Critical Technology Elements (CTEs)
No “Critical Technologies” per se, but there are major management challenges:
  ESH for construction, installation, and commissioning efforts
  In-kind contribution management
  Large, complicated procurements
  Quality assurance
  Other FNAL projects competing for resources, facilities

## Slide 7
Cost and Schedule

## Slide 8: PM Cost and Schedule (from CD-1)
Costs generated from resource loaded schedule
Overall contingency is low (9%) because this activity is dominated by LOE and can be managed to a nearly fixed budget.
$55,483,589
Milestone | Planned | Actual or Forecast
CD-0 | Q1 FY2016 | November 12, 2015 (A)
CD-1 | FY2017 | Q3FY2018
CD-2/3a | FY2019 | Q3FY2019
CD-3 | FY2020 | Q4FY2020
CD-4 | FY2026 | Q3FY2027

## Slide 9
Interfaces

## Slide 10: WBS 121.1 PM Interfaces
Fermilab internal organizational interfaces with:
  Technical Division
  Accelerator Division
  FESS
  Directorate
  CPO
  Finance/procurement
  ESH&Q
External organizational interfaces with:
  DOE
  International partner institutions
  International funding agencies
  Advisory Boards
  ANL, LBNL

## Slide 11
Assumptions

## Slide 12: WBS 121.1 Key Assumptions
Changes in lab overhead policies have zero net cost impact
Transition to operations funding occurs when KPPs are achieved
Contingency is not held for in-kind deliverables.
Site prep work can begin prior to CD-2/3a
The first unit of each type of cryomodule can be built prior to CD-2/3a

## Slide 13
Risks

## Slide 14: WBS 121.1 Risk Categories
Existing Categories
  Rework of In-kind deliverables
  Interface with FNAL divisions
  NEPA approval, Wetlands permit
  Funding delays
  Accident (human or machine)
  Personnel availability
  Delay in In-kind agreements
Other ideas for discussion
  Export Control
  Partner schedule synchronization
  Customs, taxes
  Non-US worker work permit delays

## Slide 15: Risks for discussion
Technical Issues with International Deliverables
NEPA approval is delayed (should be quick)
Non-jurisdictional Wetlands application denied (should be quick)
Insufficient Scientific, engineering and technical human resources including Contractor
Delay in formalizing international in-kind contributions