Roman Pots Project

SLAC Contribution

Progress Update:

- Project timeline outlined in Microsoft Project.  Filling in details as they become known.

- Material procurement has started, difficulty finding 316LN sheetmetal, possibly substitute 316L.

- Initial cost estimate for 316LN flanges, $8000+.  Working with Kurt J. Lesker sales rep., may help source 316LN sheetmetal.

- Met with Chris Pearson, Klystron Lab regarding brazing R and D.  Will try to use existing drawings.  Begin brazing R and D when materials become available.  Due to time constraints, we will stick with methods used at CERN.

- Met with Cherrill Spencer to discuss her role in the project.  Will help with materials procurement, overseas shipping, stands and supports manufacturing, brazing R and D management.

- Outlining a cost estimate for the project tasks.

Questions, Concerns:

- Budget, how much, when can we start spending?

- Vacuum chambers will be fabricated by Vakuum Praha, how will we pay them?  Through SLAC purchase req. or directly through CERN?

- Schedule is tight, can we save time, hassle by direct shipping flanges to Vakuum Praha?

- Need to justify sole source for Vakuum Praha (tooling, schedule)?  Chamber cost could be ~$25,000.

Other Major Tasks To Do:

- Stands and supports, who will manufacture?

- Drawings for production.

- I am sure there is more I have left out.