## Slide 1: Cryo Assembly, Cold Mass
A. Vouris
Cryo Assy Meeting
August 27th, 2018

## Slide 2: Cold Mass Tooling & Design StatusStatus
Empty Shell
  Weld procedure developed with new rod(317L) – Gas mixture issue resolved
  Samples being done to:
    Determine any new shrinkage results
    Re-acquaint welders with equipment & mat’l for welding long shell
    Goal to weld empty shell end of this week
Cold Mass Shell Design
  Starting to develop HA
Welder Qualification
  Assume welding of long empty shell can be completed this week Thurs (Cooper out on Friday) – next action would be to visually inspect & cut samples for qualification tests
Lifting Beam Procurement
  Discussed vendor input and spec status with Charles Orozco. Will work to complete ASAP.
CM Weld Tooling
  Justin Carmichael on board to review & analyze weld tooling
Alignment Tooling
  Bill Robotham reviewing and commenting on alignment fixtures