## Slide 1: Cryostats SP and DP 29 October 2018 M.Ne., D.M.

## Slide 2: process
Feedthroughs SP drawings in final iteration with GTT
DP not started (just top)
Warm structure CERN design
Cold structure GTT design (contract active)
Assembly tools CERN design
Tendering and procurment processes where CERN money is involved

## Slide 3: Warm and cold structures
CERN deliverable (cryostat 1)
Included in the CERN scope
  Cryostat mechanical structure and its installation
  Cryostat cold structure and its installation (including scaffolding where needed)
  Access walk ways
  Installation and specific transport tools
  Mezzanines (cryo and detector) + their supports (CF cavern connections)
  Internal wooded floor during installation of cold cryostat
  Hand rails and vertical stairs
  Temperature and strain gauges probes + cabling
  The temporary light system inside the cryostat
  The gas system for the insulation space, including valves
  The TCO closing operations

## Slide 4: Warm and cold structures
Not Includes in the CERN scope
  Monorails + lifting devices
  All feedthroughs and their supports, including SS tubes
  The floor (wood?) on top
  The bridge crane, including electrical service
  The main bridge(s?)
  The protego valves and their protection structures
  The permanent and temporary stairs in the middle
  The cable trays, the racks
  All cabling and piping work on the top floor
  The feedthroughs gas collection system
  The transport of material underground
  The craning operation where crane drivers are needed
  The garbage disposal also underground
  US or SD taxation on imported goods

## Slide 5: Warm and cold structures
To be clarified
  Personnel lifting tools (inside and outside the cryostat)
  The temporary ventilation + filters inside cryostat
  Temporary storage on the surface
  CE for grouting below cryostat beams
  All special connections to the primary membrane
  Workers outfits
Expected services from LBNF/CF or SURF
  ALL cryogenic systems and devices
  Permanent lighting system
  Permanent electrical distribution in the caverns (also for cranes)
  Permanent ventilation system
  ODH system (also temporary) and fire detection system
  Cavern doors and access control system
  Pressurized air system
  Safety lights and evacuation system
  All professional rigging operations and underground transports
  Survey network and survey support teams
  Underground rest area for workers
  Emergency intervention teams
  WIFI or GSM as underground communication network
  24/7 shafts operation

## Slide 6: Warm and cold structures
Expected services/material from DUNE
  Slow control network for all cryostat probes
  All cables and cabling (a part cryostat probes)
  All pipes for the penetrations (we install it)
  All feedthroughs + installation + leaks tests
  All cable trays
  All racks
  Clean rooms
  All materials inside the clean rooms + installation
  All detector cold boxes and their operation systems
  All gas analyzers
  All DSS structures, installation tools and installtion

## Slide 7: Warm and cold structures
To be delivered by CERN as documentation
  All 3D models of the cryostats and related tools
  All production drawings for the above for signature
  All installation procedures for the cryostats (for safety review)
  All safety files (tests results, tests procedures, procurement QA,….)
  All documents related to the final cryostats acceptance and qualification
  All commercial contracts (as restricted access documents)
  The list of all personnel under CERN responsibility (firms, institutes,…)

## Slide 8: See Dimitar presentation for all the material logistics and quantity