## Slide 1
Cryo-Assembly Shipping
Roger Rabehl
October 1, 2018

## Slide 2: Preliminary design of the shipping frame has been completed.

## Slide 3: Preliminary design of the shipping frame has been completed.

## Slide 4: Other aspects of the shipping system are just underway.

## Slide 5: Future tasks have been scheduled out to the April 2020 prototype shipment.

## Slide 6: Future tasks have been scheduled out to the April 2020 prototype shipment.
Shipping Frame mechanical/structural analysis when loaded with Cryo-Assembly
  Stress analysis of individual members based on shear and bending moments
  Stress analysis of lifting lugs and welds
Shipping Frame + Cryo-Assembly vibration/resonance analysis
  Determine damping ratio
  Determine resonant frequencies, compare to typical transport resonant frequencies
  Finalize quantity of isolators
Cryo-Assembly vibration/resonance analysis
  Determine resonant frequencies, compare to typical transport resonant frequencies and resonant frequencies of Shipping Frame + Cryo-Assembly

## Slide 7: Future tasks have been scheduled out to the April 2020 prototype shipment.

## Slide 8: Future tasks have been scheduled out to the April 2020 prototype shipment.

## Slide 9: Future tasks have been scheduled out to the April 2020 prototype shipment.
Vendor identification for DOT testing of shipping frame
  A market survey conducted by Fermilab Procurement to identify vendors who can test large shipping fixtures
  Profit from past experience, such as the g-2 magnet shipping fixture

## Slide 10: Future tasks have been scheduled out to the April 2020 prototype shipment.