## Slide 1
Chip Edstrom
10/12/2018
FAST Summary

## Slide 2: Recap
HE Beamline Re-Commissioning
  SRF Conditioning to nominal HE beamline operation last week (9/29 – 10/3, for ~280 MeV)
    (Relevant elog note: 141351)
  The HE Beamline tuned up for 100 MeV (10/10, see 141836)
IOTA Re-Commissioning
  IOTA vertical injection kicker conditioning (starting 10/6, see 141649)
  IOTA Injection studies start (10/10)
    Progress hindered separately by DPM errors and a bad PMCUCD module in NMLHEC
    (Relevant elog note: 141836)
    Continuing work with BPMs (timing has changed from 47 MeV IOTA run)
  IOTA beam injection re-established at 100 MeV (10/11, see 141818)
Controlled Access / Work Requests
  Mondays will be the normal scheduled access time
  Contact the FAST RunCo with all requests (Next Week: Jamie Santucci)
  https://fast.fnal.gov/

## Slide 3: Recap

## Slide 4: In the coming week
IOTA
  Continue progress to beam capture at 100 MeV
    Includes RF commissioning
  Install Bump Correctors (to allow 150 MeV Injection)
  Continuing work on BPMs
  D604 switch status to MPS and current readback
Other
  Tune Cryomodule inter-cavity phasing
    Cavity 5 was found to be a bit low
  Any additional controlled access jobs?