## Slide 1: Near Detector Integration Meeting
18 October 2018

## Slide 2: Agenda
Meetings, communication methods, repositories
Basic detector layout
LAr basic geometry, orientation
Multipurpose detector basic geometry, orientation
Magnet, field direction, orientation
Hall layout

## Slide 3: Some helpful documents:
Near Site Conventional Facilities:
  https://docscert.dunescience.org/cgi-bin/cert/ShowDocument?docid=6527
September collaboration meeting:
  https://indico.fnal.gov/event/16526/
Others with conceptual drawings:
  https://docscert.dunescience.org/cgi-bin/cert/ShowDocument?docid=3866
  https://docscert.dunescience.org/cgi-bin/cert/ShowDocument?docid=9769
  https://docscert.dunescience.org/cgi-bin/cert/ShowDocument?docid=5747

## Slide 4: Notes from this meeting
Magnetic field axis perpendicular to the beam direction and horizontal
HPGTPC cylindrical with same axis as magnet
LAr detector concept well advanced
Both LAr detector and multi-purpose detector move together
Addition of 3DST may become a third element
Vertical distance between beam and floor may be too small to accommodate detector elements
Min Jeong Kim principal interface for the LAr engineering
Bob Flight principal developer of engineering drawings and models
All involved now are on mailing list
Need larger room for local FNAL attendees

## Slide 5: Next meeting
Develop preliminary table of masses for components- Bob F.
Develop preliminary vertical and horizontal cross sections-Bob F.
Investigate D0 movement mechanism-Andy S.
Find larger room