## Slide 1: Muon Department meeting
October 18, 2018

## Slide 2: Department Business
Start up progress
  Safety tests and PS turn on has begun
  H748 magnet arrived this morning
    Install and align today
    Interface and pump down before weekend.
    Leak check and start up by middle of next week
    3.1 GeV beam start up as soon as we are approved
    Experiment ready for beam in early November
    This may leave time for 8 GeV studies – BPM, tune measurement, RF operation would by top priority
    Problems developed last night with Recycler Extraction Lambertson

## Slide 3: Department Business
All hands meeting for our Division on November 12 at 3:00
  Please attend
  Pizza after the meeting
Training status
  9 people up to date – 2 are not with an average of 6 trainings behind
Performance appraisal process
  We need to make sure we do our goal setting
Resonant Extraction workshop at Fermilab in July
Resonant extraction talk to department by Vladimir November 1