## Slide 1: Status of the SP-PD at the CE Test Stand (ICEBERG)
David Warner
Colorado State University
October 18, 2018

## Slide 2: SP-PD Goals for ICEBERG Tests
Primary goals of testing:
  Tests of single-sided ARAPUCA and single-sided X-ARAPUCA (with filter-plate rear reflectors) with TPC track information-- Similar to ProtoDUNE
  Comparison of SSP and mu2e electronics
    Mu2e DAQ interface available for second run (Winter 2019)
  Interference testing between CE and PD electronics
  Comparison of active ganging circuit prototypes
    Available in second test run
  DAQ/TPC interface
  DUNE FD PD cabling scheme

## Slide 3
Schedule (as of October 16)
PDs needed for installation ~ 11/7/18
Initial Cool-down begins.
First Test Run ~ 12/14 – 12/24(?)
Second Test Run ~March 2019

## Slide 4: PD Mechanical Design Status-Done!
Single-sided ARAPUCA Module

## Slide 5
PD Status: Test 1 Modules
Required: 96 MPPCs OK (In hand)
Required: 16 MPPC mount boards OK (In hand)
Active Ganging Boards (2 req’d) OK (In fab.)
Required: 12 coated filter plates, 6 Vikuiti sheets
  Filter plates OK
  Vikuiti On order
  Coating Real-time update
  WLS Plates (X-ARAPUCA) OK (In hand)
  APA Connectors/cables OK (Installed)
Connectors (Module mount) 2 on hand OK (In hand)
Mechanical Design& Fabrication OK (In fab)

## Slide 6
Readout Electronics
Primary readout in test 1 will require an SSP modified for MPPCs (50V) and ideally for RJ-45 connectors)
  Still working to identify exact SSP to be used
Secondary readout will be provided by the mu2e electronics system.
  System is making good progress-- still on track for December use.
Working to understand data analysis/DAQ integration plan.

## Slide 7
SP-SP ICEBERG group
Operations group (FNAL)
  Design Lead: Warner
  Operational lead(s): Escobar, ???
Electronics group
  FE electronics: Fitzpatrick, Mousseau, Spitz, Djurcic
  Active ganging: Cancelo, Molina
  Cabling: Warner, ???
  DAQ/Data readout: ???
Run coordination/analysis/planning: ???