## Slide 1: FAST Facility Department
IOTA lattice adjustment made and now injecting 1.5 mA
  Instability at higher current
IOTA RF Cavity
  Several accesses to adjust the capacitance circuit
  DCCT noise coupled to RF
X118
  Parameters for linear pot were created for H and V stepper motors
  Anti-collision software created and loaded
  In/out limits are now consistent with X107
Sextupole magnets
  SC1R and SC2R shorted during assembly
  SC1L and SC2L have been electrically disconnected
  Improve stability of supports
  Resolve coil shorting issues
  Figure out the way to roughly align the magnets
  Determine the maximum operational current without water cooling

## Slide 2: FAST: Next Week
Normal Monday morning controlled access has been moved to Tuesday:
  Contact FAST RunCo, Dan Broemmelsiek, with all requests
  FESS: CMTF switch-over to new potable water lines will be on Tuesday. Washroom facilities at CMTF will be offline all day. Thursday will be NML’s turn. We will need to use the CMTF washrooms. Weather dependent so schedule may shift.
  RF capacitance circuit adjustments?
  X118
    Continue installation work. Test anti-collision software.
  Install vacuum tube for ICS experiment IR laser transport
  Investigate HE TPM camera triggering issues