## Slide 1: FAST Facility Department – Week of 03/22/2019
Access/Maintenance Activities:
  Undulator Manipulations & M4R SL Station Work
  Edge Radiation Station Installation / Removal
  x107/x118 Controls
  IOTA BPM/Damper pre-Amps
  Gas sheet beam profile monitor measurement
Studies:
  Single-Electron Tomography in IOTA
  Edge Radiation (M4R & M4L SL Interference)
  Undulator Radiation (Requires IOTA Undulator)
  IOTA (Anti)Damper
  IOTA High-Charge Response
  Low Emittance Lattice in IOTA
  HEA / IOTA Mode Switching Studies

## Slide 2: FAST Facility Department – Near Term
Access/Maintenance Activities (Monday):
  Sump PM in NML Rad Fence Area
Studies:
  Friday (3/22) Recover from Cryo Valve issues
  08:00 - 12:00 — Nonlinear lattice Studies 12:00 - 18:00 — IOTA Low-Emittance Lattice Studies 18:00 - 02:00 — Wakefields / y-t Studies in LE Linac Saturday / Sunday Undulator Studies
  Nonlinear Lattice
  Mode-switching Studies
  LE Linac emittance scans & phase scans
  UV Laser QE measurement

## Slide 3: FAST Facility Department – Next Week
FINAL WEEK OF RUNNING SRF/IOTA UNTIL SUMMER 2019 (for OSC)
Current Studies: A Brief Summary
  Single Electron Tomography
  Edge Radiation (DONE-ish)
  Undulator Radiation
  Nonlinear Lattice Measurements
  Low-Emittance Lattice
  (Anti)Damper
  IOTA/HEA Mode Switching
  Parasitic Cryomodule HOM measurements
  Magnetized beam studies (DONE!)
  Short Range Wakefield / E-t / y-t
  Emittance and RF Phase/Energy Scans
IOTA
HE e-Injector
LE e-Injector

## Slide 4: FAST Facility Department – Run Summary