| Booster 2006 Shutdown Coordination | Daily Shutdown Report |
| --- | --- |
| Tuesday February 28, 2006 | Report Number: 001 |

| Report Prepared by | Todd Sullivan |
| --- | --- |
| Tunnel Conditions | Booster Tunnel is in supervised access mode |
| Description of work performed on – Monday, February 27, 2006 | Replaced blue mitigation hose due to leaks 400 MeV Line Power Supply Replacement - Work progressing OrBump System - ORBMP power supply removed RF Work - Upstairs measurements. Keep BRF running. 400 MeV Line Reconfiguration MI-8 Line: Dump Relocation AC Pulsed Power Transformer/Switchgear Replacement Booster Correctors Non Proton Plan Activities |
| Today’s Plan | Remove old shielding wall, Iron Workers Install new black mitigation sump hose (400MeV area), Water techs Disassembly ORBMP and move to storage, Jim Lackey 1 day Trench in the MI-8 Floor, Darrell Sigmon 2 days Bring new transformer on site for Booster west gallery, Chez |
| List of Fermilab Personnel – |  |
| List of Contract Personnel (by trade) |  |
| Environment, Safety & Health Items Inspected | ITEM ADEQUATE LESS THAN ADEQUATE EXCAVATION FORM CHECKBOX} FORM CHECKBOX} WELDING/CUTTING FORM CHECKBOX} FORM CHECKBOX} HOUSEKEEPING FORM CHECKBOX} FORM CHECKBOX} PPE FORM CHECKBOX} FORM CHECKBOX} VENTILATION FORM CHECKBOX} FORM CHECKBOX} RIGGING FORM CHECKBOX} FORM CHECKBOX} LADDERS/FALL PROT FORM CHECKBOX} FORM CHECKBOX} CONCRETE WORK FORM CHECKBOX} FORM CHECKBOX} COMMUNICATIONS FORM CHECKBOX} FORM CHECKBOX} MOVING EQUIPMENT FORM CHECKBOX} FORM CHECKBOX} ELECTRICAL SAFETY FORM CHECKBOX} FORM CHECKBOX} COMMENTS ON LTA ITEMS: |
| Open Issues/Field Changes Made: | None |
| Quality Assurance Measures | None |
| Construction Equipment |  |
| Anticipated Construction Activities for the next Work Day | Remove brick wall in Booster/MI8 line. |
| Misc. Information | None |
| Meetings Held | 7:00 AM Safety Huddle |