## Slide 1
Alex Martinez
Integration Coordinator
Technical Integration Group
Thursday, May 14, 2020
Interfaces Between SRF/Cryo Systems

## Slide 2: PIP-II Interface Management Method
Interfaces are managed globally through the use of the Master Interface Control Document (ICD) – ED0010433
  Tabulates interfaces between L3’s (internal interfaces managed within the discretion of the individual L3’s and the given L2)
Provides top-level details of the interfaces and references documents where the interface details are located (i.e. ISD, drawings, etc.)
All changes to interfaces are processed as outlined in the “PIP-II Interface Management Plan (ED0007942)”
    Managed by the PIP-II Integration Coordinator
    Master ICD released monthly
    Currently ~770 interfaces have been defined

## Slide 3: Master ICD Sheet Details

## Slide 4: Master ICD Sheet Details – continued

## Slide 5: Interfaces between SRF/Cryo Systems
Currently 14 interfaces have been defined between these systems
  Process Piping Interfaces (cryogenic) – 4 interfaces
    HWR CM to CDS
    SSR CMs to CDS
    650 MHz CMs to CDS
    CP to CDS
  Warm Piping Interfaces (suction/vent headers) – 4 interfaces
    HWR CM to CDS
    SSR CMs to CDS
    650 MHz CMs to CDS
    CP to CDS (all warm headers including discharge)
  Cryogenic Controls Interfaces – 5 interfaces
    HWR CM to CDS
    SSR CMs to CDS
    650 MHz CMs to CDS
    CP to CDS (PLC integration)
    CP to CDS (Signal exchange with Controls, CDS is Integrator)
  Thermometry Interfaces (cryogenic) – 1 interface
    HWR CM to CDS

## Slide 6: Interface Specification Documents (ISD)
HWR CM ISD – ED0002529
SSR1 CM ISD’s
  Prototype CM ISD – ED0004129
  Production CM ISD – ED0011908 (placeholder)
SSR2 CM ISD’s
  Pre-production CM ISD – ED0010943 (placeholder)
  Production CM ISD – ED0011911 (placeholder)
LB650 CM ISD – TBD
HB650 CM ISD’s
  Prototype CM ISD – ED0007562
  Production CM ISD – TBD
CDS ISD – ED0011880 (placeholder)
CP ISD – ED0011884 (placeholder)
*** Many ISD’s still need to be created ***

## Slide 7: Discussion
Review an example ISD
Are existing interfaces well defined?
Are there any interfaces missing (between SRF/Cryo systems)?

## Slide 8: Discussion – continued
Cooldown Requirements/Constraints (imposed by CM’s to CDS typically)
  Should these be considered interfaces?
    Currently not listed
  Examples
    High temperature shield constraints
    Cooldown rate constraints
    Cavity fast cooldown requirements