## Slide 1: Science Readiness
Daniel Eisenstein
&
Risa Wechsler

## Slide 2: Preparing for DESI Science
We want to be ready to perform cutting-edge science with DESI in year 1!
Collaboration must prepare on many fronts:
  Imaging Surveys
  Survey & Target Design
  Science Verification Planning
  Data Pipelines
  Science Analysis Development
  Data Challenges
  Cosmological Simulations & Preparation of Mocks
  and more…

## Slide 3: CD-3
The next major project review is CD-3 (May 24-26, 2016).
  Most of this is a review of the final design, as authorization for construction.
  But we also will need to demonstrate that we are guiding the collaboration toward a successful science program.
We are considering a Science Readiness Review in March-April 2016.

## Slide 4: Science Readiness Plan
We are laying out the required collaboration (not Project) tasks in the SRP.
  These need to run all the way through first cosmological analyses, e.g., ~2021.
This is a major management tool for us: what we need to do and when.
SRP is fairly complete as regards tasks, but we want it to also express a schedule.
This is a living document, but we need to present a complete version at CD-3.
Need all WGs to complete their sections by mid-February.

## Slide 5: Other Documents to Complete
Simulations Requirements Document
Science Verification Plan
Imaging Requirements Document (done)
Image Validation Plan
Data Release Plan
Overview of Collaboration Management
Science Requirements Validation Plan (?)

## Slide 6: Science Readiness: Planning vs. Reality
It is not enough to write down a plan and schedule; we actually need to carry it out!
Working Groups should use the SRP and its milestones to prioritize their near-term work.
We will be asking the WG chairs for a quarterly assessment of progress on tasks and achievement of milestones.
Corollary: when writing the SRP, write down a realistic schedule!