## Slide 1: Exascale Computing Project (ECP) Overview
Presented to the HEP Forum for Computational Excellence
Paul Messina Project Director
March 16, 2016

## Slide 2: ECP mission need
On July 29, 2015 the President established the National Strategic Computing Initiative (NSCI) to maximize the benefits of HPC for US economic competitiveness and scientific discovery.
DOE is a lead agency within NSCI with the responsibility that the DOE Office of Science and DOE National Nuclear Security Administration will execute a joint program focused on advanced simulation through a capable exascale computing program emphasizing sustained performance on relevant applications.

## Slide 3: Programmatic components of the ECP
It is a partnership between SC and NNSA, addressing science and national security missions
  Relies on investments by SC/ASCR and NNSA/ASC
ECP does not procure exascale systems
  ECP includes only activities required for the delivery of the exascale computing capability (procurements of exascale systems will follow SC and NNSA processes and timelines)
  NNSA/ASC Advanced Technology Development and Mitigation (ATDM) supports activities for the delivery of exascale applications, software, and technology
Relationship of the ECP to the National Strategic Computing Initiative
  On July 29, 2015, an executive order established the National Strategic Computing Initiative (NSCI) to ensure a coordinated Federal strategy in HPC research, development, and deployment.
  DOE, along with the DoD and NSF, co-leads the NSCI. Within DOE, SC and NNSA execute the ECP, which Is the primary DOE contribution to the NSCI.

## Slide 4: The ECP is a Lab-led Project transitioning from the DOE exascale research activities
DOE has been funding research related to exascale challenges for 5+ years
Starting in FY 2016, the Exascale Computing Project (ECP) is being launched as a joint SC/NNSA partnership using DOE’s formal project management processes
The ECP is led by DOE laboratories

## Slide 5: ECP Goals
Develop a broad set of modeling and simulation applications that meet the requirements of the scientific, engineering, and nuclear security programs of the Department of Energy and the NNSA
Develop a productive exascale capability in the US by 2023, including the required software and hardware technologies
Prepare two or more DOE Office of Science and NNSA facilities to house this capability
Maximize the benefits of HPC for US economic competitiveness and scientific discovery

## Slide 6: ECP Scope is Based on Mission Needs and Requirements
Scope was determined based on
  Breadth of the mission-critical DOE and NNSA applications
  Historical and current software requirements of DOE and NNSA applications
  Input on future needs from 133 DOE and NNSA lab responses to the applications RFI
  Reports of DOE and NNSA workshops on application and software needs for exascale
  Reports of workshops and analyses of hardware requirements
  Analyses of computing technology trends
  Identifying gaps in vendor product plans
  Experiences from the NNSA ASCI program

## Slide 7: ECP Technical Approach
ECP will pursue a ten-year plan structured into four focus areas:
Application Development deliver scalable science and mission performance on a suite of ECP applications that are ready for efficient execution on the ECP exascale systems.
Software Technology enhance the software stack that DOE SC and NNSA applications rely on to meet the needs of exascale applications and evolve it to utilize efficiently exascale systems. Conduct R&D on tools and methods that enhance productivity and facilitate portability.
Hardware Technology fund supercomputer vendors to do the research and development of hardware-architecture designs needed to build and support the exascale systems.
Exascale Systems testbeds, advanced system engineering development (NRE) by the vendors, incremental site preparation, and cost of system expansion needed to acquire capable exascale systems

## Slide 8: ECP WBS
Exascale Computing Project
1.
Application Development
1.2
DOE Science and Energy Apps
1.2.1
DOE NNSA Applications
1.2.2
Other Agency Applications
1.2.3
Developer Training and Productivity
1.2.4
Co-Design and Integration
1.2.5
Exascale Systems
1.5
Site Preparation
1.5.1
System Build Phase NRE
1.5.2
Prototypes and Testbeds
1.5.3
Base System Expansion
1.5.4
Co-Design and Integration
1.5.5
Hardware Technology
1.4
PathForward Vendor Node and System Design
1.4.1
Design Space Evaluation
1.4.2
Co-Design and Integration
1.4.3
Software Technology
1.3
Programming Models and Runtimes
1.3.1
Tools
1.3.2
Mathematical and Scientific Libraries and Frameworks
1.3.3
Data Analytics and Visualization
1.3.5
Data Management and Workflows
1.3.4
System Software
1.3.6
Resilience and Integrity
1.3.7
Co-Design and Integration
1.3.8
Project Management
1.1
Project Planning and Management
1.1.1
Project Reporting & Controls, Risk Management
1.1.2
Information Technology and Quality Management
1.1.5
Business Management
1.1.3
Procurement Management
1.1.4
Communications & Outreach
1.1.6
Integration
1.1.7

## Slide 9: ECP Holistic Structure
Capable exascale computing requires close coupling and coordination of key development and technology R&D areas.
ECP
Application Development
Software Technology
Hardware Technology
Exascale Systems

## Slide 10: ECP Integration is an essential function of the leadership team
ECP leadership team members participate in evaluation of all major decisions
Focus area directors will work closely to ensure that
  the ECP applications will be ready to use the exascale systems productively
  the supporting software will meet the needs of the applications and run effectively and efficiently on the exascale architectures
  the architectures and the hardware technologies of the exascale systems are designed to support a broad range of ECP application computational characteristics

## Slide 11: ECP Laboratory Team
Project Director Deputy | Paul Messina, ANL Stephen Lee, LANL
Project Management Director | Kathlyn Boudwin, ORNL
Applications Development Director Deputy | Doug Kothe, ORNL Bert Still, LLNL
Software Technology Director Deputy | Rajeev Thakur, ANL Pat McCormick, LANL
Hardware Technology Director Deputy | Jim Ang, SNL John Shalf, LBNL
Exascale Systems Director Deputy | Terri Quinn, LLNL Susan Coghlan, ANL
CTO | Al Geist, ORNL
Integration Manager | Julia White, ORNL

## Slide 12: ECP Integrated Project Team
Application Development Director
Project Team
Director PM
Integration Manager
Contracts Manager
Specialists
DOE Site Office
Manager
Federal Project
Director
Dan Hoag
OSO/ORO Support Team
Software Technology
Director
Hardware Technology
Director
Exascale Systems Director
SC/ASCR
Associate Director
Program
Manager
Barb Helland
NNSA/ASC
Director
Program
Manager
Thuc Hoang
DOE Laboratory
Lab Director
Project Director
Deputy Director
CTO
ECP Integrated Project Team
Notes: Note that integration has costs

## Slide 13: ECP Timeline
2016
2017
2018
2019
2020
2021
2022
2023
2025
2024
FY
2026
System Build NRE
Exascale
Systems
Site Prep
Testbeds & Prototypes
System expansion
Hardware Technology
Software Technology
Application Development
The Project has three phases:
Phase 1 – R&D before DOE facilities exascale systems RFP in 2019
Phase 2 – Exascale architectures and NRE are known. Targeted development
Phase 3 – Exascale systems delivered. Meet Mission Challenges

## Slide 14: ECP method of accomplishment
ECP will fund and manage work at the national laboratories, industry, and universities
In most cases ECP will provide incremental funding to teams that already have a funding base
  Build on existing activities
  “incremental” does not mean small
There is a formal solicitation and selection process
There are specific deliverables and reviews of major milestones and deliverables

## Slide 15: ECP follows a rigorous solicitation and selection process
The call, review, and selection process for activities initiated under ECP is generally:
  Request for Information (RFI)
  Review against published criteria
  Down selection to a reduced number for direct Request for Proposal (RFP)
  Review against published criteria, and
  Selection
Selection criteria include quality of the team, relevance to exascale, match to mission needs, technical feasibility
Process steps, RFIs, RFP, and criteria are tuned as appropriate for the technical project under consideration.
The ECP focus area leaders select teams of subject matter expert reviewers
  review results inform the decision process, which is finalized within the ECP to ensure integration across the project.

## Slide 16: Questions?