## Slide 1: Status of Phase II Rotatable Collimator
27 April 2010
LARP Collaboration meeting 14
Jeffrey C. Smith/SLAC
With
John Amann, Gene Anzolone, Lew Keller, Steve Lundgren, Tom Markiewicz, Reggie Rogers, Liling Xiao, Andrew Young
SLAC
BNL - FNAL- LBNL - SLAC
US LHC Accelerator Research Program

## Slide 2: RC Prototype Design (for SPS)
beam

## Slide 3: SLAC design details
Ratchet Gear Drive
RC-0 Jaw (copper)
RC-1 Jaw (Glidcop)
LHC IR7
Style BPM Buttons
4 per end
Flex Support
Tank geometry allows a 60mm
facet-to-facet gap in fully retracted
Jaw position
Ferrite could
mount to Base
Plate facing Jaw
facet
BPM assemblies at each end are fiducialized to Collimator
Base Plate
Drive Mechanism
RF foils carry image current and shields Rot. Mech.

## Slide 4: Proposed Collimator/BPM Aperture Dimensions
61 mm
61 mm
Standard 61 mm diam. IR7 LHC buttons
Defines maximum aperture of collimator
Do not anticipate any coupling of modes in the tank with the 40 Mhz Buttons signal

## Slide 5: SPS Mounting
Mounting, interconnects and orientation for SPS installation have been determined and agreed on by CERN
Defined in Interface Document
CERN provides most cabling, water lines and mounting structure

## Slide 6: Fabrication Update
  First jaw from thermal tests over a year ago (RC-0) will be used in the SPS prototype.
Second Jaw (RC-1) FINISHED!
Photos of final assembly follows…

## Slide 7: Status at CM13 last December…
First cuts
Final Machining
Mandrel ready for jaw surface cylinders for final brazing
Jaw surface cylinders
cooling coil wound and brazed

## Slide 8: RC1 (second) Jaw Final Brazing Preparation

## Slide 9: Mounting Jaw Cylinders
Mounting on stand
Sliding on Cylinders
Attached to Crane
Brazing Oven

## Slide 10: Brazing
In oven pit
Final Preparations
Removing Oven after braze
Looking inside hot oven!
Jaw inside
hot retort

## Slide 11: Results
After cool-down retort removed.
Braze looks good!

## Slide 12: RC-1 Finishing touches
Machine facets
Machine tapers and ends
Assemble end parts and bearings

## Slide 13: First Jaw (RC-0) End Assembly
First jaw bearings and supports finished and installed
~300 1 mm Rhodium coated SS balls for image current
~100 1 mm ceramic balls for load support
Full jaw and bearings on support ready for CMM then installation

## Slide 14: Bearing Contact Resistance
Measured resistance across Rhodium coated SS bearing using 4-wire method
Target ~1 mOhm across contact
Target achieved but requires a very well machined bearing race and just the right amount of tightness on the screws
~300 1 mm Rhodium coated SS balls for image current

## Slide 15: CMM
CMM to give:
  Surface profile for each facet
    confirm within 25 micron surface flatness
  Find axis of rotation and concentricity of each facet
  Gravity sag (Should be very small)

## Slide 16: CMM results: First Jaw (RC-0)
Lots of data produced by CMM group.
Summary:
  Looking at central 8 mm of each facet (all the beam will see)
  Worst facet flatness: 50.6 microns
  Stats: 38.5 ±10.3 microns
  Generally exhibits a bowed shape where outer edges flair out

## Slide 17: CMM results: Second Jaw (RC-1)
Second Jaw (RC-2) was machined to much greater precision
Summary:
  Worst Facet: 10.8 microns!
  Stats: 8.25 ± 1.45 microns
This is excellent!

## Slide 18: Facet offset and angles
Also measured width between each pair of facets and concentricity about rotation axis for RC-0 and RC-1.
This will give the new jaw edge with respect to beam axis after jaw rotation
Concentricity comparable to flatness values in previous slides
  RC-1 much better than RC-0
  This says that there is little run-out and flatness dictates alignment of facets.
Angles of each facet also measured and within arcseconds of a perfect icosagon (20 sided polygon)

## Slide 20: Vacuum chamber finished

## Slide 21: Mounting Jaws and Chamber

## Slide 22: BPMs
BPM end assemblies
Using standard LHC IR7 61 mm diam. buttons
To be tested with full assembly for coupling to any trapped modes at 40 Mhz (anticipate no coupling)

## Slide 23: Jaw Rotation
Jaw rotation after accident will be performed with a ratcheting mechanism with Geneva gear for precision rotation
  512 ratchets per facet rotation
  Ratcheting performed by over-retracting the jaw so that ratchet hits actuator.
  No extra motor or linear actuators required, simply use motors for moving jaws in and out

## Slide 24: Jaw Rotation Mechanism Test
Temporary ratchet actuator

## Slide 25: Ratchet Test Movie
Rotation of jaw has been tested using ratchet system
view 1
view 2
view 3
Looks good!

## Slide 26: Trapped Modes Analysis
26
R_beampipe=30.5mm
Jaw’s opening=2mm / 60mm
Studies continuing by Advanced Computation Department at SLAC on simulating trapped modes in chamber.

## Slide 27
L. Xiao, March 1, 2010
Increasing the height of the EM foils can reduce the lower longitudinal modes R/Q effectively, thus reduce the beam heating.
fully inserted jaws
fully retracted jaws
Modified current design
27
Acceptable for LHC installation
Two Jaw Gaps Longitudinal Modes

## Slide 28
28
Two Jaw Gaps Transverse Modes
The transverse modes have stronger R/Q_T for fully inserted jaws than for fully retracted jaws. Three possible solutions: 1) change geometry (reduce R/Q) 2) Reduce Q (cavity size or ferrite) 3) pull up lowest order mode
Lowest mode is a concern, R/Q is very large

## Slide 29
29
Lowest Transverse Modes
Gap=2mm, F=62.9MHz, R/Q_T=5.5e6ohm/collimator
Gap=60mm, F=75.4MHz, R/Q_T=3.3e2ohm/collimator
150
6
yoffset@ 0.5mm
yoffset@ 0.5mm
E-field
There are strong Ey fields between the two jaws for fully inserted jaws.
Gap=2mm
Gap=60mm

## Slide 30
Modifications to Minimize Transverse Modes
Beam in double-ridge waveguide with Fc~c/(2*h)=2.5GHz for fully inserted jaws
No gap Modes < 2GHz
Adding two plates on the top and bottom to form a closed waveguide for the fully inserted jaws, thus suppressing the dangerous gap modes.
fully inserted jaws
fully retracted jaws
Beam in two pairs of the parallel plates with larger gaps. Strong fields locate between the jaw surface and the base plates.
h
TT2-111R Ferrite will also be added below each jaw to minimize Q-factor. The combination of ferrite and some suppression structure should make the transverse impedance acceptable
Ferrite tiles

## Slide 31: Stretched-Wire Impedance Measurements
Stretched wire measurements will be used to measure longitudinal and transverse impedance
  A singe wire centered and displaced from center
  Two wires exciting only the dipole mode
wire
Matching network
Short reference pipe for testing

## Slide 32: Schedule for SPS Installation
Between now and August
  Install 2nd jaw on supports on baseplate
    Rebuild RF bearing race on one side
  Measure torque to translate jaws
  Rotation drive tests
  Final CMM measurements at nominal gap for all 20 rotations
  Weld flanges to BPM housings & bolt to tank
  Stretched wire BPM/impedance/mode tests with RF foils in place before tank is welded
  Disassemble & weld bellows to jaw supports & to baseplate
  Reassemble jaws on baseplate (Cu tubing now bent down & brazed) & test again
  Weld vacuum tank
  Vacuum bakeout
  Immobilize, protect, install shock monitors and do paperwork for shipping
Ship in August
CERN preps and equips for SPS installation September – November
Installation in SPS during December 2010 shutdown
SPS studies 2011