## Slide 1
August 24-26, 2010
1
Final Remarks
Michael S. Zisman
Center for Beam Physics
Accelerator & Fusion Research Division
Lawrence Berkeley National Laboratory
Muon Accelerator Program Review-Fermilab
August 25, 2010

## Slide 2: Outline
August 24-26, 2010
2
Introduction
Responses to selected review topics
Charge topics
  Scientific and technical merit
  Appropriateness of approach
  Competency of personnel and resources
  Reasonableness of budget
  Critical technical issues
  Milestones
  Management structure
Summary

## Slide 3: Introduction
August 24-26, 2010
3
In past two days the MAP R&D plan has been presented
  design and simulation
  technology development
  system tests
Natural and seamless extension of predecessor programs
  NFMCC + MCTF
Development of intense muon beam facilities offers potential of unique and powerful scientific program, in line with P5 recommendations

## Slide 4: Review Comments (1)
“Go/No-Go” risk list
  6D cooling
Performance risk list
  proton driver intensity
  final cooling
  final focus (detector backgrounds)

## Slide 5: Review Comments (2)
Total power consumption
  estimated (Study 2) for NF at ~50-60 MW (at 15 Hz)
  no detailed estimate for MC yet, as design incomplete
    range expected to be ~120-200 MW
      design choices (especially E) will affect this
      advantage of MC over other lepton colliders
Muon polarization
  “if we had it, theorists would find clever ways to use it; if not theorists will find clever ways around it”
    E. Eichten, this review

## Slide 6: Review Comments (3)
MICE magnets
  recognized as critical and getting attention
    plans being formulated and resources to carry them out have been identified
Pre-installation test of MICE RF
  such a test anticipated, either at MTA or RAL
    FY10 supplemental funds will permit test vacuum vessel
      can also test LN-temperature operation

## Slide 7: Review Comments (4)
Magnet program
  involves participants (and expertise) from many institutions
    BNL, LBNL, Fermilab, U.-Miss.
    leveraged by
      funded SBIR projects
      work of core programs and LARP

## Slide 8: Review Comments (5)
HTS contributions
  MAP becoming involved in broad effort to develop and explore HTS technology
    VHFSMC, NHMFL, SBIR companies
  MAP is both a contributor and a customer
    as contributor, we take responsibility for specific aspects of the development program
    as customer, we provide a concrete focus and incentive for sustained development effort
    it is important for MAP to play both these roles

## Slide 9: Review Comments (6)
Organizational structure
  based on discussions with FNAL director and DOE
    balance between R&D task and oversight will likely be discussed further
  structures within MAP are believed to be helpful to Program Director
    “collaboration” aspects have proven in the past to benefit our efficiency and ability to get buy-in on priority and technical decisions

## Slide 10: Scientific and Technical Merit
Design & Simulations will:
  deliver first end-to-end MC design (and cost range)
  participate in NF RDR (under IDS-NF auspices)
Technology Development will:
  develop high-gradient RF cavities
    better understanding of NCRF breakdown phenomena
    more effective methods for SRF fabrication
  push limits of magnet technology
    high field solenoids with HTS, open mid-plane dipoles
Systems Tests will:
  demonstrate 4D (and maybe 6D) cooling in MICE
  define and prepare for 6D cooling test (if needed)

## Slide 11: Appropriateness of Approach (1)
Design & Simulations
  continuing development of required simulation tools (ICOOL, G4beamline)
    testing against each other and experimental results
  developing cost-effective acceleration schemes
    dog-bone RLAs; non-scaling FFAGs
  developing plausible 4D and 6D muon cooling channels
  contributing to high-power proton driver design

## Slide 12: Appropriateness of Approach (2)
August 24-26, 2010
Final Remarks - Zisman
12
Technology Development
  developing promising approaches for high-gradient NCRF cavities
    Be windows; magnetic insulation, ALD, HPRF,...
    created MTA as dedicated test facility
  exploring cost-effective fabrication methods for low-frequency SRF (~201 MHz) [NSF contribution]
  exploring limits of HTS magnet technology
  continuing development of free Hg-jet target facility
Systems Tests
  participating in MICE [includes NSF contribution]
  iterating with D&S and TD  bench test

## Slide 13: Competency of Personnel & Resources
Core group of NFMCC and MCTF scientists and engineers involved since 1996
  augmented by experienced design and operations effort from Tevatron, B factory, and RHIC
  significant accomplishments already
    MERIT, NF design studies,…
Broad participation
  labs, universities, SBIR companies
    brings particle physicists into the accelerator game
MAP provides excellent opportunity for training
  hands on participation; guidance from senior physicists and engineers

## Slide 14: Reasonableness of Budget
Effort needs and corresponding budgets based on experience in similar tasks
  SWF dominates the funding request
    Feasibility Studies 1, 2, 2a serve as good models
    effort needed for major hardware tasks well calibrated
M&S needs based on scaling from ongoing FY10 development activities
  milestones, and procedures for choosing, in place
    need discipline to avoid following too many parallel paths for too long (built into our plan)
Inevitable adjustments to R&D plan will be accommodated within MAP budget envelope

## Slide 15: Critical Technical Issues
Identified several critical issues
  Design & Simulation
    designing and simulating all portions of MC facility
      need complete description to permit end-to-end simulations
    RF breakdown simulations
  Technology Development
    producing high-gradient NCRF in strong magnetic field
    producing very high field solenoids for final cooling
      within reason, neither of these represents a potentially fatal flaw
        partial mitigation should be possible as limits understood
  System Tests
    timely and successful completion of MICE
      delays we face not intrinsically related to MICE or MC design
        mainly thermal issues due to the choice in cooling

## Slide 16: Milestones
Milestones identified down to Level 2
  these will enable MAP to deliver on its primary goals
    MC-DFS; NF-RDR; MICE; 6D bench test
  “down-selection” explicitly called out
    Project Director will ensure that this happens
    will define criteria well in advance
Milestones will be monitored and updated as appropriate depending on outcome of initial R&D
  we cannot predict in advance all R&D results
    must (and will) stay “light on our feet”

## Slide 17: Management Structure
MAP management structure in place and functioning
  Program Director has authority to make decisions on technical directions and budget allocations
    mechanisms for obtaining advice on both are in place
      Technical Board; Institutional Board
  roles for all high-level functions defined in Management Plan
Strong oversight roles defined
  Fermilab Director; MCOG+MUTAC; PMG; DOE PM; DOE program reviews

## Slide 18: Timing
International decisions on what the next big project(s) will be are expected in a 2014 time frame
  if the MC is to have a “seat at the table” the proposed R&D effort is urgent
    at the nominal funding level, we must stay very focused to be ready in time
      augmented funding and more community involvement would therefore be of great benefit

## Slide 19: Summary
MAP explores a possible scientific future for Fermilab and U.S. particle physics
  innovative and cost-effective lepton collider
    would bring energy frontier back to U.S.
MAP participants well-motivated to succeed
  accelerator and particle physicists working together toward common goal
    support from DOE, NSF and Fermilab management
      these are strengths of our program
Benefits of a Muon Collider facility easily justify the proposed MAP plan as the appropriate next step to assess its feasibility and cost

## Slide 20: Final Thought
Challenges of a muon accelerator complex go well beyond those of standard beams
  developing solutions requires substantial R&D effort to specify
    expected performance, technical feasibility/risk, cost (matters!)
Critical to do experiments and build components. Paper studies are not enough!