## Slide 1: Conference Area
Original CDR Scope: 4-25 person classrooms capable of reconfiguring to single 100 person classroom.
  Furniture to be standard free-standing tables & chairs

## Slide 2: Conference Area per CDR

## Slide 3: Conference Area
Nov 2011: asked to consider expanding OTE Building Conference Area.

## Slide 4
50’-3””
81’-0” +/-”
Original CDR Conference rooms
Proposed Expansion
Conference Area Expansion

## Slide 5: Conference Area Scope Refinement
New Directions
  175 person capacity
    Desire for tiered or slope floor
  Provide executive conference area suitable to hold FRA board meetings.
    High quality w/ high level of a/v
    Seating for 30 people at conference table + 30 people in chairs around perimeter
    Breakout rooms
    Secured break area
    Dining

## Slide 6
28Jan11 – Conference Enhancement Scope Meeting

## Slide 7: Attendees
HOK
  Scott Lumsden
  Scott Stolarz
RBA
  Michael Ross
  Ross Barney
Fermilab
  Bob Kephart
  Rhonda Merchut
  Gary Van Zandbergen
  Reidar Hahn
  Sheila Cisko
  Randy Ortgiesen (p/t)
  Kent Collins (p/t)

## Slide 8: Discussion items
Lecture Hall furniture selection importance
  Lecture space needs to be developed around desired furniture
  Tablet arm vs. fix desk vs. motorized fixed desk
  Fixed drop seating vs. post mounted seating vs. movable chair
Layout considerations (owner preference and priorities)
  Size and alignment
  Viewing site lines vs. distance to speaker
  Level of finish clarity (level of acoustical treatment)
  Amount of day lighting (based upon projected usage)
  Budgetary impact (Furniture and Fixed equipment Cost)
  Floor arrangement (Tiered vs. Sloped vs. Flat)

## Slide 9: Discussion items
Impact to overall building (owner preference and priorities)
  Support space increases (toilets, storage, pre-function, & food service)
  Exit widths need increased (occupancy driven)
  Budgetary impact to revise building core
  Exterior image adjustments and proportion impact.
Layout considerations (owner preference and priorities)
  Size and alignment
  Support space increases (toilets, storage and food service)
  Level of enhancement clarity
  Budgetary impact

## Slide 10: Lecture Hall Seating Options

## Slide 11: Lecture Hall Work Surface Options

## Slide 12: Lecture Hall Furniture Options

## Slide 13: Lecture Hall Options

## Slide 14: Lecture Hall Options

## Slide 15: Lecture Hall Options

## Slide 16: Drop in Option 1 – (sim. WH 1W)

## Slide 17: Drop in Option 2 – College of DuPage

## Slide 18: Drop in Option 3 – Slope Floor/Stage

## Slide 19: Option A -

## Slide 20: Option B -

## Slide 21: Option C -

## Slide 22: Conference 30/30 Option- A

## Slide 23: Conference 30/30 Option - B

## Slide 24: Conference 30/30 Option - C

## Slide 25: Going Forward
Issue HOK RFP for full concept development, prepare change control doc’s.
  Incorporate into building concept design
  Impact to overall building (owner preference and priorities)
    Finalize size and alignment
    Building core & support space increases (toilets, storage, pre-function, & food service)
    Exit widths increase (occupancy driven)
    Exterior image adjustments and proportion impact.
    Level of enhancement clarity
    Budgetary & schedule impact

## Slide 26: Exterior Impact & Fenestration

## Slide 27: Site A

## Slide 28
Image / Material Identity