## Slide 1
Krista Majewski
05 Oct 2020
HEPCloud Facility Board meeting
Theta Project Status

## Slide 2: Theta Status
Maria has accomplished a lot, we are currently several weeks ahead of schedule
  Transfer work from CMS Global Pool to HEPCloud: 100%
  Transfer and execute work on Wilson Cluster for “proof of concept”: 100%
  Replicate Wilson Cluster work on Theta: 100%
  Perform end-to-end test on Theta: 100%
  Execute production CMS workflow at Theta: 1%
    Waiting on CMS, they need to integrate Rucio into WMCore. We can’t run the production workflow until then.
  Post mortem work: 3%
    Notes are being taken as we go so we just need to formalize documentation and make plans for future steps