## Slide 1: 2011 Annual Review of the LHC Accelerator Research Program
Closeout Presentation
June 2, 2011

## Slide 2: 1. Management Activities
Subcommittee members: Rod Gerig, et. al.
1.1 Findings:
LARP management is overseeing a $12M R&D portfolio
LARP continues to make significant contributions to the achieved successes of LHC
Many of the LARP activities have significant application to present and future accelerator needs confronting US accelerators
CERN has expressed their appreciation for these contributions, and has documented this with letters to the DOE
The Long Term Visitor and Toohig Fellows programs are viewed by CERN as very attractive and successful and benefits the US program
CERN, along with the European Union, has begun a design study (FP7) for an high luminosity upgrade to LHC which would be installed around 2021. The design study is to be completed by 2016. The upgrade is called HL-LHC.

## Slide 3: 1. Management Activities
Findings: continued
Some LARP activities are aligned with HL-LHC, while others continue to focus on upgrades to be done in shutdowns in 2013 and 2018, and the injector chain.
The LARP team is the world’s leading effort in Nb3Sn SC magnets for accelerators, and HL-LHC is dependent on LARP technology for these magnets.
In the magnet area, a transition plan from R&D to construction was not presented

## Slide 4: 1. Management Activities
1.2 Comments:
LARP management is to be commended for establishing a well run program.
The LARP program, while a collection of different activities, continues to become more focused on specific LHC R&D needs. Where applicable these are synergistic with US accelerator S&T needs.
Given the constrained funding going forward it is important to prioritize R&D tasks and limit some of the tasks.
LARP has adequately addressed the recommendations from the last review, however, a transition plan from R&D to construction needs to be made available.

## Slide 5: 1. Management Activities
1.3 Recommendations:
LARP management should provide a detailed plan, including budget profile, to DOE on transitioning from LARP R&D into HL-LHC by Feb 1, 2012.
Provide to DOE by Feb 1, 2012, a prioritized list of LARP R&D activities indicating which will be emphasized and which will be reduced.

## Slide 6: 2. Magnet Systems
Subcommittee members: Joseph V. Minervini, Ettore Salpietro, Bruce Strauss
2.1 Findings:
The major goal of the LARP magnets program was defined as development of Nb3Sn quadrupole magnets in preparation for the LHC luminosity upgrade (HL-LHC).
Magnet Systems R&D is coordinated across LBNL, FNAL, and BNL with each laboratory responsible for well-defined tasks in design, analysis, fabrication, and testing for strand, cable, coil, and magnet.
Early years development progress of the LARP magnets was reviewed from beginning stages with SM and SQ subsize models through successful test of the TQ and LR models.
TQ tests provided requirements for magnet preloading, training, effect of ramp-rate and cooldown-warmup cycles of magnet performance.
Strand materials, cable development, and heat treatment optimization has been ongoing leading to refinement of strand layout, and cable dimensions.
  The

## Slide 7: 2. Magnet Systems
Findings: continued
1000 full load cycles on the TQ magnet showed no degradation in performance.
The LQ model program (90mm aperture, 4 m long) is 85% complete, achieving 200 T/m on first test and 220 T/m on second test.
The HQ model program (120 mm aperture,1 m long) is ~50% complete, achieving 150 T/m on first test but showing failures due to coil insulation and conductor damage.
No information was presented in the magnet sessions concerning radiation heating and damage effects on the magnet design.
A definition of success for the LARP magnet programs was presented.
The shell based structural concept gives better performance then the collar based approach and this has become the standard support method for all present and subsequent model magnets.
The HQ tests showed some coil failures that were ascribed to excessive confinement and compression of the coil during heat treatment and curing, resulting to damaged insulation, shorts, and, in some cases, broken superconducting cable.

## Slide 8: 2. Magnet Systems
2.2 Comments:
The review panel was pleased with the management and coordination among the 3 labs of the magnets R&D program and the progress to date.
It is believed that the expansion of the superconducting wire during heat treatment resulted in excessive compression within the tooling, thus leading to the damage.
Remediation steps include slight reduction of the strand diameter from 0.8 mm to 0.778 mm to allow for radial and azimuthal growth of the cable dimensions.
The definition of success for the LARP program should be reviewed in light of recently promulgated CERN plans.
The effect of beam losses and radiation damage within the magnets is critically important to the operation and performance of the magnet systems, and these effects must be taken into account in the magnet design and construction.

## Slide 9: 2. Magnet Systems
Comments: continued
A 4mm axial gap in the pole pieces every 1m length should alleviate the excessive axial precompression.
Additional insulation will be added between layers and between the quench heaters and the compression cylinder to prevent damaging shorts from developing.
The panel agrees with the decision to move forward with the OST RRP 108/127 strand rather than the OST RRP 54/61 strand which suffers from excessive flux jumping at low fields and causes a strong ramp rate related quench performance.
The panel has some minor concerns about the reliance on a single strand supplier for a superconducting wire that can provide the required LARP program performance.

## Slide 10: 2. Magnet Systems
2.3 Recommendations:
The panel strongly recommends that LARP accounts for the energy deposition and radiation damage from beam losses in the construction of all future test coils, and LARP begins an intensive testing and integration of advanced radiation tolerant insulation systems into the test magnets.
In future reviews present the radiation and heating damage effects jointly to both the accelerator and magnet panels.
Develop a detailed plan including budget and schedule to advise DOE on future transition to an HL-LHC construction project. Include recommendations on how the US LARP magnet team would play a significant role in this upgrade project.
Begin integrating cryogenic and cryostat design into the magnets.
Seek qualified alternate strand vendors (CDP) and improve piece length.

## Slide 11: 3. Accelerator Systems
Subcommittee members: Ali Nassiri, John Cary, Rod Gerig
3.1 Collimator
3.1.1 Collimator: Findings
Three activities were presented as LARP collimation contributions:
  The ongoing development and prototyping of the rotating collimator, one of the LHC alternatives to secondary collimation
  Hollow Electron Beam Lens as a “Scraper”
  Bent Crystals as Primary Collimators
The rotatable collimator is considered a “Phase II” design that would replace or compliment the present CERN design. It is intended to provide secondary collimation with low impedance copper jaws that would be robust and not need replacement if a portion of the stored beam were “dumped” on the jaws.

## Slide 12: 3. Accelerator Systems
3.1.1 Collimator: Findings continued
LARP supported T980 at Tevatron and UA9 at SPS/H8. LARP plans to participate in extension of these tests to the LHC
Despite excellent results of the bent crystals as primary collimators from T980 and UA9, CERN believes that while additional R&D is good, complications with alignment of the crystal may limit its utility in LHC.
Collimation for the HL-LHC is Work Package of HiLumi LHC FP7 Design Study. LARP is not currently participating in HiLumi LHC FP7 Design Study.
LARP support of analysis of Electron Lens as Beam-Beam compensation device has evolved into support of HEBC hardware and analysis in FY11.
Hollow e-beam scrapers are seen by CERN as an “inexpensive and safe way to reduce the magnitudes of peak beam loss.” Excellent results have been obtained. Discussions are underway on transferring hardware to CERN.
A collimation review meeting is scheduled for June 14-15, 2011 to decide next steps.

## Slide 13: 3. Accelerator Systems
3.1.2 Collimator: Comments
There has been considerable good engineering progress on the complicated rotating collimator. However, the leaks in the jaw cooling system will require subsequent prototyping before this option could be seriously considered.
We support the fabrication of a new hollow electron gun with a 1-inch cathode that will be capable of delivering up to 3A of beam at 5 kV. This follows a successful proof-of-principle demonstration at the Tevatron.
Bent Crystal work is showing promising results in studies at the Tevatron. Further studies are planned at the SPS.
  Some discrepancies exist between experiment and simulation that need to be resolved.
  This technique appears to be well suited for the high energies of the LHC.
The committee is encouraged by the results of the hollow electron beam lens used as a scraper. We encourage LARP to proceed with discussions of how to transfer the hardware to CERN to continue the effort.

## Slide 14: 3. Accelerator Systems
3.1.3 Collimator: Recommendations
In discussion with CERN and DOE determine if the prototype should be tested at the SPS for operational and impedance considerations; or should be dissected at SLAC. After documenting lessons learned, terminate rotating collimator work within LARP.

## Slide 15: 3. Accelerator Systems
3.2.1 Accelerator Physics - Electron Cloud/TMCI Instabilities: Findings
TMCI instability may impact high-current SPS role as LHC injector
Multi-lab effort is focused on non-linear simulation codes, dynamics modeling, feedback models, machine measurements, and hardware technology development.
Broadband feedback is an effective method against e-cloud. It is a very promising remedy for e-cloud effect in SPS.
It is proposed to use GHz-wideband feedback system to control E-cloud and TMCI effects is SPS and LHC. This method is complementary to amorphous-carbon coatings, grooved chambers, and TiN coatings.
US-LARP is a vital partner in the High Lumi Design study. These studies cover beam-beam, optics, lattice, simulations, e-cloud, parameters optimization.

## Slide 16: 3. Accelerator Systems
Accelerator Physics - Electron Cloud/TMCI Instabilities continued
3.2.2 Comments
Good progress understanding Ecloud/TMCI dynamics by modeling, simulation, and MD
We encourage further development of the wideband fast kicker technology which is interesting and potentially useful in many other applications.
3.2.3 Recommendations
None

## Slide 17: 3. Accelerator Systems
3.3.1 Crab Cavities: Findings
LHC-CC10 Workshop was held on December 15-17, 2010 at CERN. The following workshop charges were addressed:
  Can compact cavities for the LHC be realized and made robust with complex damping scheme? 3-4 candidates, dual crossing (H/V) solution desired. Prototyping is essential to begin immediately.
  Are crab cavities compatible with LHC machine protection, or can they be made to be so? More analysis with realistic cavity failures, lattices, upgraded collimation is required.
  Should a KEKB crab cavity be installed in the SPS for test purposes? No.
Novel cavity concepts have been supported by LARP. SBIR Phase-I work was successful and Phase-II follow-on funding applied for by two companies.
Crab cavity development is seen by CERN as key ingredient to HL-LHC. All HL-LHC scenarios rely on crab cavities for luminosity leveling.
LARP involvement in simulations for all crab cavity designs is highly desirable.
Draft specs are developed. Detailed specs will evolve with LHC and simulations. Preliminary cost estimate for cavities R&D only has been developed.
Initial machine protection requirement and tracking studies for losses with 1-turn performed.

## Slide 18: 3. Accelerator Systems
3.3.1 Crab Cavities: Findings continued
A small joint team of CERN and LARP staff are studying machine protection requirement with crab cavities operation in LHC.
SPS studies in 2010 and 2011 showed that natural emittance growth is too large at 55 GeV and not so small at 120 GeV. Simulation are being performed to understand the source of emittance growth. LARP has a strong contribution to this effort.
Crab cavities effort is funded at $420K .
LARP will also take advantage of US-SBIR/STTR fund to design 2 compact cavities and one prototype unit.
SLAC-LARP compact rf cavity design is supported by LARP while the mechanical design is being supported by Phase 1 SBIR.
JLab-ODU design has been approved for a phase II STTR with Niowave.
Future cavity design effort is toward dual crossing (HV).
An ultra-compact ( both planes) ¼-wave cavity (BNL) is being considered.
A draft proposal to DOE for cryomodule construction has been prepared.
A crab cavity meeting under preparation for October 2011 at FNAL.

## Slide 19: 3. Accelerator Systems
3.3.2 Crab Cavities: Comments
Crab cavity design team is to be commended for making excellent progress since the 2010 LARP review.
The main goal of the prototyping activity remains to be technology validation of crab cavities.
RF design of several novel compact cavities including ODU-JLab and SLAC-designs is progressing well.
Adequate funding is needed to gain ground on cavity prototyping to stay on course.
Increasing LARP activity and involvement in the next few years could have significant payoff with major benefits to HL-LHC.

## Slide 20: 3. Accelerator Systems
3.3.3 Crab Cavities: Recommendations
Work with CERN-RF Group to finalize engineering specifications and a realistic R&D work plan with resources to address cavities prototyping consistent with the HL-LHC schedule.
Complete final cavity design that merges ideas from ODU-JLab parallel bar and SLAC ridged waveguide concepts.
Prepare and submit a limited-scope plan to DOE requesting potential funds to fabricate a prototype “bare” cavity per above recommendation for vertical cryostat test.

## Slide 21: 3. Accelerator Systems
3.4.1 Accelerator Physics - Beam Dynamics: Findings
Accelerator physics simulations have been performed in support of LARP activities including beam-beam simulations code development.
RHIC, Tevatron, and SPS have been used to advantage to perform beam studies.
Beam-beam studies are planned for August 2011 at Tevatron. CERN and BNL participations are expected.
Discrepancies are seen between simulation approaches and experimental results.
3.4.2 Comments:
Beam physics simulations and code developments are needed to support US-LARP/CERN-LHC collaboration.
3.4.3 Recommendations:
Understand and isolate the discrepancies, feeding back into code improvements. Document and present it at the next review.

## Slide 22: 3. Accelerator Systems
3.5.1 Findings: Accelerator Physics – Energy Deposition
Four energy deposition issues were considered:
  Quench stability (peak power density, heat transfer)
  Dynamic heat loads
  Radiation damage
  Residual dose rates - Hands-on maintenance:
We were told that these issues are manageable with appropriate protection systems
LARP is accepting a joint coordinating role in energy deposition studies for HL-LHC
Benchmarking studies are continuing

## Slide 23: 3. Accelerator Systems
Accelerator Physics – Energy Deposition continued
3.5.2 Comments:
We strongly encourage the ongoing work on simulation and particularly the benchmarking of the codes. Discrepancies between experiment and simulation need to be understood.
Reports on energy deposition need to made in plenary session at this review.
3.5.3 Recommendations:
None

## Slide 24: 3. Accelerator Systems
3.6.1 Instrumentation: Findings
CERN is utilizing instrumentation developed by LARP. This includes a synchrotron light monitor (SLM), a luminosity monitor, an AC dipole and Schottky monitor.
LARP and CERN have equally involved in the development and implementation of AC dipole, tune and coupling feedback system.
All instruments are completed, fully operational, and handed off to CERN.
3.6.2 Comments
LARP has done a great job providing instrumentations to LHC. These instrumentations are performing extremely well and are critical to LHC success.
The LARP work, and the needs of US colliders has considerable overlap and is an example of the advantage of LARP to US accelerator S&T developments.
Students have been utilized such that this work has been effective bringing young people into the field.
We encourage LARP experts to continue to collaborate with CERN on improving instruments performance and developing control room applications.
3.6.3 Recommendations
None