## Slide 1: Answers to Committee Questions from Day-1
1) Is there a process control description written for each system?
  Not at this time, the focus has been on developing the technical design and layout. The process control plan will be developed after the technical design is established.
  There is experience with many of these systems from the PIP2IT beam run that just ended, which included most of these systems (IS, RFQ, MEBT, 2 cryomodules and beam absorber)
2) Have Comprehensive hazard analysis been performed for each system?
  The process has just been started and follows the PIP-II Project guidance, and will be advanced during the final design stage (this will be described in a talk later today)
    Risk Assessment Document
    Prevention through Design (personnel safety)
    Failure Mode and Effect Analysis (technical risk)

## Slide 2: Answers to Committee Questions from Day-1
3) What is the overall procurement strategy and what is the final package to be provided?
  The procurement strategy scope is defined and documented in the Basis of Estimate document. The detail plan has not been written yet.
  A Procurement Readiness Review is planned for FY2024. Work on developing the procurement strategy will begin after the Final Design Review in FY22

## Slide 3: Answers to Committee Questions from Day-1
4 & 5) Is there a conceptual design report or preliminary design report?
  The PIP-II Project has established its own system design plan that is followed consistently for all sub-systems. The plan uses the Preliminary Design Reviews, Final Design Reviews, Procurement Readiness Reviews, Integration Reviews and System Design Plan document list for each system as the formal design steps and documentation of each system, and these are tied to the Project schedule and milestones
    The current Preliminary Design Review and the associated SDP document list are the designated criteria for this level of design for this system
  The PIP-II Project as a whole, has a Conceptual Design Report (PIP-II Doc 113-v10 - 2018), and a Preliminary Design Report (PIPII Doc 2261-v33 - 2020)
    These documents contain high level descriptions of the Process Mechanical Fluid Systems (section 4.6 in CDR, Chapter 16 in the PDR)
  As mentioned yesterday, there was an “workshop” held on 6/5/20 that didn’t fall under the official PIP-II Project review scope, but essentially served as a quasi-Conceptual Design Review of the LCW system (report has been added to the Docdb site for this review)

## Slide 4: Answers to Committee Questions from Day-1
6) Does the LCW system cool any accelerating structures (such as drift tube LINAC) or collimators?
  No
7) Did they work with Process Controls Engineers to develop P&ID?
  No, but it is based on past experience with other Fermilab systems and in particular the PIP2IT test accelerator, which were developed in conjunction with the same Process Controls group that will be doing this for PIP-II
8) What is the Fermi plant chilled water quality (purity)?
  Not sure? Lee Hammond might know?