## Slide 1: ArgonCube Engineering Meeting
08/21/2020

## Slide 2: Outline
HV Design/Parameters – Dr. Igor Kreslo (Bern)
Engineering Development Planning – Andrew Lambert (LBNL)
Round Table

## Slide 3: Engineering Plan Development
Meetings with subsystem L3 managers & engineers to develop schedule of preliminary engineering design activities between now and completion of preliminary design
  Development of required engineering activities and documentation for PDR
    Completed assembly-level drawings, schematics, diagrams, P&IDs, interface drawings, preliminary parts list
    Completed preliminary engineering analyses & resulting documentation
      FEA, CFD, classical analyses
    Preliminary QAQC Plan, Procurement Plan, Manufacturing Plan
      See slides from ArgonCube Engineering Meeting on August 7th, 2020
    Preliminary Installation & Testing Plan
      Identification of any special tools and fixtures
    Engineering safety analysis plan
    Subsystem prototyping plans
    Preliminary cost and schedule estimate
  November 2020: Initial release of draft documents
    Interface documents, QAQC, Procurement, Manufacturing, etc.

## Slide 4: Engineering Plan Development
Propose a similar format to Risk Development → meet weekly over the coming 3 weeks to develop plans, may take less time than that
Sign up at:
  https://docs.google.com/spreadsheets/d/1lJIzKNgzGXsiMmNO_ry8hUbC5KPg3k9v66wK_FoqtN0/edit?usp=sharing
  Please sign up for 3 slots if you can at 1 per week

## Slide 5: Technical Questions from DUNE
Received these questions from DUNE
    Module replacement – How often and what is allowable amount of time for performing operation?
    LAr flow within cryostat – Does design ensure required level of LAr purity? (Design features need to be validated with CFD calculations and through prototyping efforts)
    HV granularity - Do individual modules or sets of modules require independent HV systems and separate power supplies?
    Field cages – Is the use of the resistive material the most cost-effective approach and does it carry additional technical risks?
    Photon detectors – Do the advantages of two independent light trapping designs justify the additional complication?
Michele and Dan will be developing the plan to address these questions → may require input from engineers