## Slide 1
Topic 5 – Quality Control of Cavity Production
Matt Luedke & Tom DiGrazia
Cavity Manufacturing Working Group
December 2nd, 2020

## Slide 2: Applying additional QA/QC to Vendors
Vendor QA Plans
  Submitted and reviewed prior to award of contract
  Input to vendor selection process
  Feedback provided to vendor to improve QA processes as applicable
Vendor QC Plans
  Submitted and reviewed by Manufacturing Readiness Review (MRR)
  Additional QC checks may be agreed upon and added to the QC plan.
  QC tracked and verified by manufacturing inspection plan (MIP)

## Slide 3: Conveying and Verifying Specifications to Vendor
Requirement specifications submitted to Vendors upon solicitation for bid
Vendor QC plan reviewed for completeness (captures all specifications provided)
MIPs identify which steps we require hold, witness, review, or notification points be performed by partner and their vendor
  Reviewed and approved by Partner and Vendor
    In concurrence with Fermilab

## Slide 4: Example of MIP

## Slide 5: Ensure interface features are verified for subsequent assembly
Define Interface specifications
  Provided in Procurement specification documents
    Checked during verification testing (Vendor)
MIP Hold/Review point example
  Measurements of interfaces
  Developed from lessons learned
  Developed from Vendor’s critical steps in QC plans
Acceptance Testing (FNAL)
  Critical interfaces checked upon receipt

## Slide 6: FNAL Traveler Example